Project Title:

**Mobile Judge 8.0**

Student Members:

**Tiago Moore**

**Rodolfo Viant**

**Jorge Perez**

**Miguel Conde**

**Andres Villa**

**Steven Rowe**

**Victoriano Vega**

Product Owners:

**Masoud Sadjadi**

Mentors:

**Frank Hernandez**

**Francisco Ortega**

Instructor:

**Masoud Sadjadi**

**Sprint 1 Planning**

**Date: 01/22/2016**

**Attendees:Tiago,Rodolfo,Andres,Victoriano,Jorge,Andres,Miguel,Steven**

**Start time:2100**

**End time:2130**

Sprint goal: Get familiar with Sencha development framework by implementing a feature into the Mobile Judge application.

After discussion, the velocity of the team were estimated to be \_\_\_\_.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story #547 Implement Docker CI
* User Story #519 Link Login Accounts
* User Story #520 Manage Profile
* User Story #524 Manage List Show Size
* User Story #542 Add Check Box on Filters for People Selection
* User Story #525 Review Grades
* User Story #526 SEnd Mass Emails from Mobile Device
* User Story #548 Export Grades
* User Story #544 Manage Student
* User Story #543 Manage Judge
* User Story #522 Export Judge List
* User Story #521 Export Student List
* User Story #529 Add Device Compability
* User Story #35 Delete Term

The team members indicated their willingness to work on the following user stories.

* Student 1: Tiago Moore

-User Story: #542 Add Check Box on Filters for People Selection

Tasks :

* + - Use Case(1)
    - Sequence Diagram(2)
    - Class Diagram(2)
    - Implementation(30)
    - Testing(3)
    - Integration(2)
* Student 2: Miguel Conde

- User Story - #523 - Add Search Feature to Email Wizard

* + - Tasks
    - Sequence Diagram
    - Class Diagram
* Student 3: Jorge Perez
  + - User Story - #524 - User List Show Sizes
    - Tasks
    - Sequence Diagram
    - Class Diagram
* Student 4: Marlon Rowe
  + -User Story - # 520 - Manage Profile
    - Tasks
    - Sequence Diagram
    - Class Diagram
    - Implementation
* Student 5: Victoriano Vega
  + - User Story - # - Export Grades
* Student 6: Rodolfo Viant
  + - User Story - #525 - Review Grades
    - Tasks
    - Sequence Diagram
    - Class Diagram
    - Use Case Diagram
* Student 7: Andres Villa

-User Story: #547 Implement Docker CI

Tasks :

* + - Use Case(5)
    - Sequence Diagram(5)
    - Class Diagram(3)
    - Implementation(16)
    - Testing(3)
    - Integration(2)

----------------------------------------------------------------------------------------------------------------------------

**Sprint 2 Planning**

**Date: 2/1/2016**

**Attendees:Tiago,Rodolfo,Andres,Victoriano,Jorge,Andres,Miguel,Steven**

**Start time:2100**

**End time:2130**

Sprint goal: Finish implementing the user stories requested by the product owner in Sprint 1. Finalize testing and integration for product release.

After discussion, the velocity of the team were estimated to be \_\_\_\_.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority:

* User Story #547 Implement Docker CI
* User Story #519 Link Login Accounts
* User Story #520 Manage Profile
* User Story #524 Manage List Show Size (Carry over)
* User Story #542 Add Check Box on Filters for People Selection
* User Story #525 Review Grades
* User Story #526 SEnd Mass Emails from Mobile Device
* User Story #548 Export Grades
* User Story #544 Manage Student
* User Story #543 Manage Judge
* User Story #522 Export Judge List
* User Story #521 Export Student List
* User Story #529 Add Device Compability
* User Story #35 Delete Term

The team members indicated their willingness to work on the following user stories.

* Student 1: Tiago Moore
  + User Story: #542 Add Check Box on Filters for People Selection

Tasks :

* + - Generate Test Cases
    - Create technology depth to refactor directory structures
    - Framework Feasibility Study
    - Add screenshots to user guide
    - Standardize group diagrams
* Student 2: Miguel Conde
  + User Story - #523 - Add Search Feature to Email Wizard
* Student 3: Jorge Perez
  + User Story - #524 - User List Show Sizes
    - Continue Trying to implement.
    - Generate Test Cases
    - Add Screenshots to User Guide
    - Update Docs to match Team’s Documentation Theme
* Student 4: Marlon Rowe
  + User Story - # 520 - Manage Profile
* Student 5: Victoriano Vega
  + User Story - # - Export Grades
* Student 6: Rodolfo Viant
  + User Story - #525 - Review Grades
* Student 7: Andres Villa
  + User Story: #547 Implement Docker CI

Tasks :

----------------------------------------------------------------------------------------------------------------------------

**Sprint 3 Planning**

**Date: 2/15/2016**

**Attendees:Tiago,Rodolfo,Andres,Victoriano,Jorge,Andres,Miguel,Steven**

**Start time:2100**

**End time:2130**

Sprint goal: Enable user registration, login,homepage ,and form submission.

After discussion, the velocity of the team were estimated to be \_\_\_\_.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority:

* User Story #623 Visualize Account State
* User Story #622 Unlink Accounts
* User Story #525 Review Grades
* User Story #602 Testing MJ 8.0
* User Story #619 Setup PM2 Server Monitoring
* User Story #543 Manage Judge
* User Story #544 Manage Students
* User Story #519 Link Login
* User Story #618 Change Judge Password

The team members indicated their willingness to work on the following user stories.

* Student 1: Tiago Moore
  + User Story #623 Visualize Accounts
  + User Story #519 Link Login
* Student 2: Victoriano Vega
  + User Story #602 Testing MJ 8.0
* Student 3: Marlon Rowe
  + User Story #543 Manage Judge
  + User Story #544 Manage Student
* Student 4: Jorge Perez
  + User Story #619 Setup PM2 Server Monitoring
* Student 5: Andres Villa
  + User Story #622 Unlink Accounts
* Student 6: Miguel Conde
  + User Story #523 Add Search Filter to Email Wizard (Bug Fix)
* Student 7: Rodolfo Viant
  + User Story #525 Review Grades

----------------------------------------------------------------------------------------------------------------------------

**Sprint 4 Planning**

**Date: 2/29/2016**

**Attendees:Tiago,Rodolfo,Andres,Victoriano,Jorge,Andres,Miguel,Steven**

**Start time:2100**

**End time:2130**

Sprint goal: Setup Development Environment for MEAN stack application, Put Static pages to play with new environment

After discussion, the velocity of the team were estimated to be \_\_\_\_.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority:

* User Story #840 View Website Header
* User Story #844 View Page Footer
* User Story #842 View Contact Page
* User Story #843 View Main Page
* User Story #847 View How VIP Credits Count
* User Story #854 View VIP Competitions
* User Story #856 Configure VIP Server for Development
* User Story #855 Write Database Schema
* User Story #841 View About VIP Page
* User Story #848 View My VIP Projects Page

The team members indicated their willingness to work on the following user stories.

* Student 1: Tiago Moore
  + User Story #844 View Page Footer
* Student 2: Victoriano Vega
  + User Story #841 View VIP Page
* Student 3: Marlon Rowe
  + User Story #843 View Main Page
* Student 4: Jorge Perez
  + User Story #847 View How VIP Credits Count
  + User Story #855 Write Database Schema
* Student 5: Andres Villa
  + User Story #842 View Contact Page
  + User Story #854 View VIP Competitions
* Student 6: Miguel Conde
  + User Story #856 Configure VIP Server for Development
* Student 7: Rodolfo Viant
  + User Story #848 View My VIP Projects Page

----------------------------------------------------------------------------------------------------------------------------

**Sprint 5 Planning**

**Date: 3/21/2016**

**Attendees:Tiago,Rodolfo,Andres,Victoriano,Jorge,Andres,Miguel,Steven**

**Start time:2100**

**End time:2130**

Sprint goal: Get the rest of the Static Pages done, Start working on Dynamic pages

After discussion, the velocity of the team were estimated to be \_\_\_\_.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority:

* User Story #840 View Website Header
* User Story #841 View About VIP Page
* User Story #906 View VIP Organization Page
* User Story #853 View VIP Syllabi Information
* User Story #894 View Class Days, Time, and Location
* User Story #899 View Presentation & Publications
* User Story #851 View Peer Evaluation Page
* User Story #893 View Permit Request Form
* User Story #895 View Apply Undergraduate Page
* User Story #895 View Apply Graduate Page
* User Story #902 View Classroom Schedules Page
* User Story #848 View My VIP Projects Page
* User Story #912 Associate Hidden Tags with Left Sidebar in My VIP Teams Page
* User Story #911 Create Detail View Page for Projects
* User Story #915 Check Access Matrix
* User Story #717 Register User
* User Story #745 Login

The team members indicated their willingness to work on the following user stories.

* Student 1: Tiago Moore
  + User Story #717 Register User
* Student 2: Victoriano Vega
  + User Story #841 View About VIP Page
  + User Story #853 View VIP Syllabi Information
* Student 3: Marlon Rowe
  + User Story #840 View Website Header
  + User Story #899 View Presentations & Publications
* Student 4: Jorge Perez
  + User Story #745 Login
  + User Story #906 View VIP Organization Page
  + User Story #894 View Class Days, Time, and Location
  + User Story #915 Access Matrix
* Student 5: Andres Villa
  + User Story #895 View Apply Undergraduate Page
  + User Story #896 View VIP Apply Graduates Page
* Student 6: Miguel Conde
  + User Story #851 View Peer Evaluation Page
  + User Story #893 View Permit Request Form
  + User Story #902 View Classroom Schedule Page
* Student 7: Rodolfo Viant
  + User Story #848 View My VIP Projects Page
  + User Story #912 Associate Hidden Tags with Left Sidebar in My VIP Teams Page
  + User Story #911 Create Detail View Page for Projects

----------------------------------------------------------------------------------------------------------------------------

**Sprint 6 Planning**

**Date: 4/4/2016**

**Attendees:Tiago,Rodolfo,Andres,Victoriano,Jorge,Andres,Miguel,Steven**

**Start time:2100**

**End time:2130**

Sprint goal: Work on the dynamic aspects of the website

After discussion, the velocity of the team were estimated to be \_\_\_\_.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority:

* User Story #913 Redesign Components of the Website
* User Story #672 Receive Project Proposal
* User Story #693 Propose a new Project
* User Story #717 Register User
* User Story #745 Login
* User Story #846 Apply for Existing Projects
* User Story #746 Manage Profile
* User Story #907 Review Student Applications
* User Story #914 View ToDo List
* User Story #908 Review Project Proposal
* User Story #915 Check Access Matrix
* User Story #912 Associate Hidden Tags With Left Sidebar in VIP My Teams Page
* User Story #911 Create Detail view page for projects
* User Story #848 View My VIP Projects Page
* User Story #927 Change Forgotten Password
* User Story #928 Review User Registration
* User Story #929 Create Term CRUD operations

The team members indicated their willingness to work on the following user stories.

* Student 1: Tiago Moore
  + User Story #717 Register User
  + User Story #746 Manage Profile
  + User Story #928 Review User Registration
* Student 2: Victoriano Vega
  + User Story #672 Receive Project Proposal
  + User Story #927 Change Forgotten Password
* Student 3: Marlon Rowe
  + User Story #913 Redesign Components of the Website
  + User Story #914 View ToDo List
* Student 4: Jorge Perez
  + User Story #745 Login
  + User Story #915 Check Access Matrix
* Student 5: Andres Villa
  + User Story #693 Propose a new Project
* Student 6: Miguel Conde
  + User Story #846 Apply for Existing Projects
* Student 7: Rodolfo Viant
  + User Story #912 Associate Hidden Tags With Left Sidebar in VIP My Teams Page
  + User Story #911 Create Detail view page for projects
  + User Story #848 View My VIP Projects Page

----------------------------------------------------------------------------------------------------------------------------

**Sprint 7 Planning**

**Date: 4/18/2016**

**Attendees:Tiago,Rodolfo,Andres,Victoriano,Jorge,Andres,Miguel,Steven**

**Start time:2100**

**End time:2130**

Sprint goal: Finish implementations and solve bugs, Work on documentations

After discussion, the velocity of the team were estimated to be \_\_\_\_.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority:

* User Story #693 Propose a new Project
* User Story #717 Register User
* User Story #745 Login
* User Story #846 Apply for Existing Projects
* User Story #746 Manage Profile
* User Story #907 Review Student Applications
* User Story #914 View ToDo List
* User Story #908 Review Project Proposal
* User Story #915 Check Access Matrix
* User Story #912 Associate Hidden Tags With Left Sidebar in VIP My Teams Page
* User Story #911 Create Detail view page for projects
* User Story #848 View My VIP Projects Page
* User Story #927 Change Forgotten Password
* User Story #928 Review User Registration
* User Story #929 Create Term CRUD operations

The team members indicated their willingness to work on the following user stories.

* Student 1: Tiago Moore
  + User Story #717 Register User
  + User Story #746 Manage Profile
  + User Story #928 Review User Registration
* Student 2: Victoriano Vega
  + User Story #927 Change Forgotten Password
* Student 3: Marlon Rowe
  + User Story #914 View ToDo List
* Student 4: Jorge Perez
  + User Story #745 Login
  + User Story #915 Check Access Matrix
* Student 5: Andres Villa
  + User Story #693 Propose a new Project
* Student 6: Miguel Conde
  + User Story #846 Apply for Existing Projects
* Student 7: Rodolfo Viant
  + User Story #912 Associate Hidden Tags With Left Sidebar in VIP My Teams Page
  + User Story #911 Create Detail view page for projects
  + User Story #848 View My VIP Projects Page