Project Title:

**Mobile Judge 8.0**

Student Members:

**Tiago Moore**

**Rodolfo Viant**

**Jorge Perez**

**Miguel Conde**

**Andres Villa**

**Steven Rowe**

**Victoriano Vega**

Product Owners:

**Masoud Sadjadi**

Mentors:

**Frank Hernandez**

**Francisco Ortega**

Instructor:

**Masoud Sadjadi**

----------------------------------------------------------------------------------------------------------------------------

**Date: 01/19/2016**

**Attendees: Tiago, Victoriano, Andres, Steven, Jorge, Rodolfo, Miguel, Masoud, Frank**

**Start time: 2100**

**End time: 2130**

Student1: Tiago Moore

* What was done since the last scrum meeting?
  1. Setting Up the Environment
  2. Reading Sencha documentation
* What is planned to be done until the next scrum meeting?
  1. Pick a user story and start working on it
  2. Sprint Planning
* What are the hurdles?
  1. N/A

Student2: Victoriano

* What was done since the last scrum meeting?
  1. Set up dev environment
  2. Reading new technologies
* What is planned to be done until the next scrum meeting?
  1. Gather user stories
* What are the hurdles?
  1. N/A

Student3: Steven

* What was done since the last scrum meeting?
  1. Setting up dev environment
  2. Reading over documentation
* What is planned to be done until the next scrum meeting?
  1. User Story
* What are the hurdles?
  1. Space of VM - Solved

Student4: Jorge

* What was done since the last scrum meeting?
  1. Reading all documentation and site links, setup virtual machine. going over sencha documentation.
* What is planned to be done until the next scrum meeting?
  1. Going to choose a user story
* What are the hurdles?
  1. N/A

Student5: Andres

* What was done since the last scrum meeting?
  1. Got the VM environment Running
  2. Documentation for Docker
* What is planned to be done until the next scrum meeting?
  1. Set up Docker
* What are the hurdles?
  1. N/A

Student6: Miguel

* What was done since the last scrum meeting?
  1. Dev enviroment / Sencha/ Nginx
* What is planned to be done until the next scrum meeting?
  1. User story selection
* What are the hurdles?
  1. N/A

Student7: Rodolfo

* What was done since the last scrum meeting?
  1. Dev enviroment / Sencha/ Nginx
* What is planned to be done until the next scrum meeting?
  1. User stories
* What are the hurdles?
  1. Waiting for invitation - Solved

----------------------------------------------------------------------------------------------------------------------------

**Date: 1/21/2016**

**Attendees: Tiago, Victoriano, Andres, Steven, Jorge, Rodolfo, Miguel, Masoud, Frank**

**Start time: 2100**

**End time: 2130**

Student1: Tiago Moore

* What was done since the last scrum meeting
  1. Sencha setup/ Nginx on local environment
* What is planned to be done until the next scrum meeting?
  1. Pick a user story and start working on it
* What are the hurdles?
  1. N/A

Student2: Victoriano

* What was done since the last scrum meeting?
  1. Installed Sencha
  2. Installed Nginx
* What is planned to be done until the next scrum meeting?
  1. User Story Selection after sprint planning
* What are the hurdles?
  1. N/A

Student3: Steven

* What was done since the last scrum meeting?
  1. Sencha/Nginx set
* What is planned to be done until the next scrum meeting?
  1. User Story Selection after sprint planning
* What are the hurdles?
  1. Space of VM - Solved

Student4: Jorge

* What was done since the last scrum meeting?
  1. Reading all documentation and site links, setup virtual machine. going over sencha documentation.
* What is planned to be done until the next scrum meeting?
  1. Going to choose a user story
* What are the hurdles?
  1. N/A

Student5: Andres

* What was done since the last scrum meeting?
  1. Got the VM environment Running
* What is planned to be done until the next scrum meeting?
  1. User stories
* What are the hurdles?
  1. N/A

Student6: Miguel

* What was done since the last scrum meeting?
  1. Vm Running
* What is planned to be done until the next scrum meeting?
  1. User stories
* What are the hurdles?
  1. N/A

Student7: Rodolfo

* What was done since the last scrum meeting?
  1. Set up VM
  2. Analyzed Github code
* What is planned to be done until the next scrum meeting?
  1. User stories
* What are the hurdles?
  1. Waiting for invitation - Solved

----------------------------------------------------------------------------------------------------------------------------

**Date: 1/22/2016**

**Attendees: Tiago, Victoriano, Andres, Steven, Jorge, Rodolfo, Miguel**

**Start time: 2100**

**End time: 2130**

Student1: Tiago Moore

* What was done since the last scrum meeting?
  1. Gather requirements and added user stories to mingle
* What is planned to be done until the next scrum meeting?
  1. Get image and play with sencha and try to to the ad button story until sunday
* What are the hurdles?
  1. N/A

Student2: Victoriano

* What was done since the last scrum meeting?
  1. Continued trying to get the technologies running in the VM
  2. Learning about Sencha - Purchased a book .
* What is planned to be done until the next scrum meeting?
  1. Continue to try to get everything running.
  2. Choose a story from product backlog
* What are the hurdles?
  1. N/A

Student3: Steven

* What was done since the last scrum meeting?
  1. Worked on creating user stories,
  2. Murmured to Masoud waiting for approve
* What is planned to be done until the next scrum meeting?
  1. Review sencha framework code
* What are the hurdles?
  1. N/A

Student4: Jorge

* What was done since the last scrum meeting?
  1. Worked on getting VM up and running
* What is planned to be done until the next scrum meeting?
  1. Continue work on dev environment
  2. Write user stories and pick a user story
* What are the hurdles?
  1. N/A

Student5: Andres

* What was done since the last scrum meeting?
  1. CI takes what’s on github, triggers a build, and then automatically integrates to development machine if the build passes all of the tests.
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Student6: Miguel

* What was done since the last scrum meeting?
  1. Worked on creating user stories
  2. Worked on setting up dev env
* What is planned to be done until the next scrum meeting?
  1. Finish creating user story
* What are the hurdles?

Student7: Rodolfo

* What was done since the last scrum meeting?
  1. Worked on Creating User Stories
* What is planned to be done until the next scrum meeting?
  1. Finish creating the User Stories
* What are the hurdles?
  1. N/A

----------------------------------------------------------------------------------------------------------------------------

**Date: 1/24/2016**

**Attendees: Tiago,Victoriano,Andres,Steven,Jorge,Rodolfo,Miguel**

**Start time: 1000**

**End time: 1030**

Student1: Tiago Moore

* What was done since the last scrum meeting
  1. When over the sencha doc,
  2. Reviewed the code
  3. Worked on the story 534
* What is planned to be done until the next scrum meeting?
  1. Work in 542 story
* What are the hurdles?
  1. N/A

Student2: Victoriano

* What was done since the last scrum meeting?
  1. Practicing with sencha
  2. Reading Sencha documentation
* What is planned to be done until the next scrum meeting?
  1. Going to start working on user story - Export to CSV. Story 548
* What are the hurdles?
  1. N/A

Student3: Steven

* What was done since the last scrum meeting?
  1. Finished setting up sencha because did not have SDK
  2. Reviewd the gettings started guide
  3. Went over code for MJ 7
* What is planned to be done until the next scrum meeting?
  1. User Story 520
* What are the hurdles?
  1. N/A

Student4: Jorge

* What was done since the last scrum meeting?
  1. Reviews sencha code
  2. getting started on installation guide
* What is planned to be done until the next scrum meeting?
  1. Begin working on the user story #524
* What are the hurdles?
  1. N/A

Student5: Andres

* What was done since the last scrum meeting?
  1. Added more documentation for Docker
  2. Pushed docker file to github
  3. Added oauthd to docker-file
* What is planned to be done until the next scrum meeting?
  1. Working on user story #547
* What are the hurdles?
  1. N/A

Student6: Miguel

* What was done since the last scrum meeting?
  1. Documentation for sencha
* What is planned to be done until the next scrum meeting?
  1. Work on user story 523
  2. task out 523 and add hours
* What are the hurdles?
  1. N/A

Student7: Rodolfo

* What was done since the last scrum meeting?
  1. looked at Sencha documentation / reviewed code
* What is planned to be done until the next scrum meeting?
  1. work on user story 525, review grades
* What are the hurdles?
  1. N/A

----------------------------------------------------------------------------------------------------------------------------

**Date: 1/25/2016**

**Attendees: Tiago,Victoriano,Andres,Steven,Jorge,Rodolfo,Miguel**

**Start time: 2100**

**End time: 2130**

Student1: Tiago Moore

* What was done since the last scrum meeting?
  1. Did use case diagram, Sequence diagram, needs revision from frank
* What is planned to be done until the next scrum meeting?
  1. Finish sequence, do class diagram, implement user story.
* What are the hurdles?
  1. Need frank to check if using the right filter controller

Student2: Victoriano

* What was done since the last scrum meeting?
  1. Split user story into tasks
  2. started learning Nginx with some examples
  3. Analysed github code for Mobile Judge
* What is planned to be done until the next scrum meeting?
  1. Creating diagrams for user story
* What are the hurdles?
  1. Learning curve - N/A

Student3: Steven

* What was done since the last scrum meeting?
  1. created user story tasks
  2. reviewing sencha framework
  3. implement user story to understand how to make the diagramas
* What is planned to be done until the next scrum meeting?
  1. continue understand sencha framework
* What are the hurdles?
  1. N/A

Student4: Jorge

* What was done since the last scrum meeting?
  1. updated all profile pictures
  2. reviewed product backlog, and made changes whatever needed viewing.
  3. started implementing sequence diagram.
* What is planned to be done until the next scrum meeting?
  1. work on sequence, use case, implementation diagrams.
* What are the hurdles?
  1. waiting on product backlog approval.

Student5: Andres

* What was done since the last scrum meeting?
  1. Finished oauthd setup on dockerfile
  2. finished phpmyadmin setup on dockerfile
* What is planned to be done until the next scrum meeting?
  1. Upload dummy to dockerfile
  2. Work on diagrams
* What are the hurdles?
  1. N/A

Student6: Miguel

* What was done since the last scrum meeting?
  1. Working on the design for use case
  2. Coming up with concepts for sequence and class diagrams
* What is planned to be done until the next scrum meeting?
  1. continue working on class, sequence, and use case diagrams
* What are the hurdles?
  1. need to talk to frank to clarify some classes

Student7: Rodolfo

* What was done since the last scrum meeting?
  1. Chose user story, learning sencha
* What is planned to be done until the next scrum meeting?
  1. work on user story and documentation
* What are the hurdles?
  1. learning infrastructure of application

----------------------------------------------------------------------------------------------------------------------------

**Date: 1/26/2016**

**Attendees: Tiago,Victoriano,Andres,Steven,Jorge,Rodolfo,Miguel**

**Start time: 2100**

**End time: 2130**

Student1: Tiago Moore

* What was done since the last scrum meeting?
  1. Worked on class diagram,
* What is planned to be done until the next scrum meeting?
  1. Finish the documentation
* What are the hurdles?
  1. Asking frank for previous semester documentation

Student2: Victoriano

* What was done since the last scrum meeting?
  1. Broke down user stories into tasks
  2. Sequence Diagram -Begin sketching, as well as class diagram
* What is planned to be done until the next scrum meeting?
  1. Implementation with sencha
* What are the hurdles?
  1. N/A

Student3: Steven

* What was done since the last scrum meeting?
  1. working on sequence diagrams
* What is planned to be done until the next scrum meeting?
  1. continue working on other diagrams, and class diagrams
  2. work on implementation
* What are the hurdles?
  1. N/A

Student4: Jorge

* What was done since the last scrum meeting?
  1. completed sequence diagram
* What is planned to be done until the next scrum meeting?
  1. to use case diagram
* What are the hurdles?
  1. N/A

Student5: Andres

* What was done since the last scrum meeting?
  1. Docker
  2. Sequence Diagrams
* What is planned to be done until the next scrum meeting?
  1. Continue Work on docker
  2. Continue working on diagrams
* What are the hurdles?
  1. N/A

Student6: Miguel

* What was done since the last scrum meeting?
  1. Finished sequence diagrams
  2. Finished use case
  3. Setup skeleton for the class diagram
* What is planned to be done until the next scrum meeting?
  1. Continue analyzing the sencha code
* What are the hurdles?
  1. Needs to talk to Frank to attain some information

Student7: Rodolfo

* What was done since the last scrum meeting?
  1. Documentation
  2. analyzing code
* What is planned to be done until the next scrum meeting?
  1. Keep analyzing code
* What are the hurdles?
  1. N/A

----------------------------------------------------------------------------------------------------------------------------

**Date: 1/28/2016**

**Attendees: Tiago,Victoriano,Andres,Steven,Jorge,Rodolfo,Miguel**

**Start time: 2100**

**End time: 2130**

Student1: Tiago Moore

* What was done since the last scrum meeting?
  1. Got the checkbox bound to the view page
* What is planned to be done until the next scrum meeting?
  1. Need to fig
* What are the hurdles?
  1. Need to find out how to bind data to filter & return from checkbox.

Student2: Victoriano

* What was done since the last scrum meeting?
  1. Class diagrams
* What is planned to be done until the next scrum meeting?
  1. Working on the code and figuring out how to work in sencha
* What are the hurdles?
  1. Existing diagrams for framework - Need to ask Frank

Student3: Steven

* What was done since the last scrum meeting?
  1. Finished sequence diagram
  2. Started reading more in depth about the code . Classes, methods and variables in order to create the class diagram
* What is planned to be done until the next scrum meeting?
  1. working on the other diagrams and implementation
* What are the hurdles?
  1. Need to ask Frank about code and design.

Student4: Jorge

* What was done since the last scrum meeting?
  1. Converted Sequence Diagram to digital
  2. Started working on Use Case Documentation
* What is planned to be done until the next scrum meeting?
  1. Finish Use Case Documentation
  2. Begin Test Case Documentation
  3. Read Sencha online documentation more
* What are the hurdles?
  1. Need more of an understanding of Sencha. Online documentation isn’t very helpful and not much help online to search either.

Student5: Andres

* What was done since the last scrum meeting?
  1. Reviewed sequence diagram
  2. Continued work on dockerfile
* What is planned to be done until the next scrum meeting?
  1. Finish feature document
  2. Continue work on dockerfile
* What are the hurdles?
  1. N/A

Student6: Miguel

* What was done since the last scrum meeting?
  1. Finished my diagrams
  2. Finished use case
  3. Have partially implemented the search bar, but there's a current bug that when you clear the search it grabs the whole DB.
* What is planned to be done until the next scrum meeting?
  1. Fix said bug.
* What are the hurdles?
  1. Waiting on Frank’s response

Student7: Rodolfo

* What was done since the last scrum meeting?
  1. Finished my sequence diagram, class diagram, and use case.
* What is planned to be done until the next scrum meeting?
  1. Implementation
* What are the hurdles?
  1. N/A

----------------------------------------------------------------------------------------------------------------------------

**Date: 1/29/2016**

**Attendees: Tiago,Victoriano,Andres,Steven,Jorge,Rodolfo,Miguel**

**Start time: 2100**

**End time: 2130**

Student1: Tiago Moore

* What was done since the last scrum meeting?
  1. Worked on the controller for check box
* What is planned to be done until the next scrum meeting?
  1. Keep working on the user story
* What are the hurdles?
  1. Need to understand a line of code to

Student2: Victoriano

* What was done since the last scrum meeting?
  1. Worked on documentation(class diagrams)
  2. Everything running on computer
  3. Got a book for sencha 6.0
  4. Bought online lesson for Node.js
* What is planned to be done until the next scrum meeting?
  1. Implementation
* What are the hurdles?
  1. N/A

Student3: Steven

* What was done since the last scrum meeting?
  1. Tried to go over code
* What is planned to be done until the next scrum meeting?
  1. Keep implementing
* What are the hurdles?
  1. Sencha code - Blocked on frank for comments

Student4: Jorge

* What was done since the last scrum meeting?
  1. finished use case documentation
  2. started to implement
* What is planned to be done until the next scrum meeting?
  1. keep on trying to implementation
* What are the hurdles?
  1. dev environment broke. Has to get back up.

Student5: Andres

* What was done since the last scrum meeting?
  1. Continued documentation
  2. Improved diagrams
* What is planned to be done until the next scrum meeting?
  1. Complete diagrams
* What are the hurdles?
  1. N/A

Student6: Miguel

* What was done since the last scrum meeting?
  1. Continued work on search filter
  2. Class diagrams
* What is planned to be done until the next scrum meeting?
  1. Finish documentation
* What are the hurdles?
  1. Development environment died

Student7: Rodolfo

* What was done since the last scrum meeting?
  1. Working on implementation
* What is planned to be done until the next scrum meeting?
  1. Working on implementation
* What are the hurdles?
  1. N/A

----------------------------------------------------------------------------------------------------------------------------

**Date: 1/31/2016**

**Attendees: Tiago,Victoriano,Andres,Steven,Jorge,Rodolfo,Miguel**

**Start time: 1000**

**End time: 1030**

Student1: Tiago Moore

* What was done since the last scrum meeting?
  1. Finished story.
* What is planned to be done until the next scrum meeting?
  1. Finish unit testing
* What are the hurdles?
  1. Doing unit testing.

Student2: Victoriano

* What was done since the last scrum meeting?
  1. Started coding implementation
* What is planned to be done until the next scrum meeting?
  1. - Start creating classes
* What are the hurdles?
  1. Waiting on Rodolfo to have a functionality to have the judge accept or deny grades
  2. The ‘grades’ need to be renamed to ‘statistics’ tab

Student3: Steven

* What was done since the last scrum meeting?
  1. working on code, also in sencha
* What is planned to be done until the next scrum meeting?
  1. working on the code
* What are the hurdles?
  1. Creating a hyperlink to the image - Need to bind entire html tag

Student4: Jorge

* What was done since the last scrum meeting?
  1. had to rebuild dev environment
* What is planned to be done until the next scrum meeting?
  1. continue implementing user story
* What are the hurdles?
  1. N/A

Student5: Andres

* What was done since the last scrum meeting?
  1. Continue to refine documentation
* What is planned to be done until the next scrum meeting?
  1. Sprint Planning
* What are the hurdles?
  1. N/A

Student6: Miguel

* What was done since the last scrum meeting?
  1. work on finishing the implementation for the search filter
* What is planned to be done until the next scrum meeting?
  1. going to try the toolbar method instead of accordion
* What are the hurdles?
  1. N/A

Student7: Rodolfo

* What was done since the last scrum meeting?
  1. Worked in the code
* What is planned to be done until the next scrum meeting?
  1. Keep working in the code
* What are the hurdles?
  1. Code structure is hard to read