Project Title:

**Mobile Judge 8.0**

Student Members:

**Tiago Moore**

**Rodolfo Viant**

**Jorge Perez**

**Miguel Conde**

**Andres Villa**

**Steven Rowe**

**Victoriano Vega**

Product Owners:

**Masoud Sadjadi**

Mentors:

**Frank Hernandez**

**Francisco Ortega**

Instructor:

**Masoud Sadjadi**

**Date: 2/01/2016**

**Attendees: Tiago,Victoriano,Andres,Steven,Jorge,Rodolfo,Miguel**

**Start time: 2100**

**End time: 2130**

Student1: Tiago Moore

* What was done since the last scrum meeting?
  1. Finished implementation of check box
  2. Feature document cleaning up
* What is planned to be done until the next scrum meeting?
  1. Technology Depth - Refractor Sencha Structure
  2. Feasibility Study
* What are the hurdles?
  1. N/A

Student2: Victoriano

* What was done since the last scrum meeting?
  1. working on the sencha code
* What is planned to be done until the next scrum meeting?
  1. continue working on the code
* What are the hurdles?
  1. N/A

Student3: Steven

* What was done since the last scrum meeting?
  1. Worked on use case, and implementation
* What is planned to be done until the next scrum meeting?
  1. After feedback, I have to fix my sequence diagram
* What are the hurdles?
  1. properly implementing my user story with Frank’s advice.

Student4: Jorge

* What was done since the last scrum meeting?
  1. Trying to find where to implement.
  2. Reading Sencha Docs (<http://docs.sencha.com/extjs/6.0/6.0.1-classic/#!/api/Ext.toolbar.Paging>) to try to find where to put a pageSize or listSize field.
* What is planned to be done until the next scrum meeting?
  1. Keep on trying to implement a default pageSize.
* What are the hurdles?
  1. Code layout and lack of Sencha Documentation or Community.

Student5: Andres

* What was done since the last scrum meeting?
  1. Documents finalized
* What is planned to be done until the next scrum meeting?
  1. Work on developing a document to properly introduce Docker
* What are the hurdles?
  1. N/A

Student6: Miguel

* What was done since the last scrum meeting?
  1. Finished documentation
  2. Worked on user story
* What is planned to be done until the next scrum meeting?
  1. Finish user story
* What are the hurdles?

Student7: Rodolfo

* What was done since the last scrum meeting?
  1. Worked on finishing the user story
* What is planned to be done until the next scrum meeting?
  1. Finish the rolled over user story
* What are the hurdles?
  1. Compiling the code is giving an error, will try to solve it

----------------------------------------------------------------------------------------------------------------------------

**Date: 2/02/2016**

**Attendees: Tiago,Victoriano,Andres,Steven,Jorge,Rodolfo,Miguel**

**Start time: 2100**

**End time: 2130**

Student1: Tiago Moore

* What was done since the last scrum meeting?
  1. Worked on the test cases, fixed diagrams, user guide,
* What is planned to be done until the next scrum meeting?
  1. Finish test cases, refactoring the project
* What are the hurdles?

Student2: Victoriano

* What was done since the last scrum meeting?
  1. added export button view
  2. working on save as cvs file function
* What is planned to be done until the next scrum meeting?
  1. finish csv file function
* What are the hurdles?
  1. No good Sencha Docs or online examples

Student3: Steven

* What was done since the last scrum meeting?
  1. Emailed Sadjadi for clarification on my diagram feedback
  2. Fixed User Diagram
  3. Implementing Code
  4. Working on Refactor
* What is planned to be done until the next scrum meeting?
  1. Finish up Sequence Diagram
  2. Finish Class Diagram
  3. Keep implementing Code
  4. create test cases
* What are the hurdles?
  1. No good Sencha Docs or online examples

Student4: Jorge

* What was done since the last scrum meeting?
  1. Implementing code
  2. reading sencha api docs
* What is planned to be done until the next scrum meeting?
  1. keep on implementing
* What are the hurdles?
  1. No good Sencha Docs or online examples

Student5: Andres

* What was done since the last scrum meeting?
  1. Sequence Diagram Fixed
  2. Began docker ci walkthrough document
* What is planned to be done until the next scrum meeting?
  1. Continue working on walkthrough document
  2. Look into Refactor/Technology Debt
  3. Add test cases for feature document
* What are the hurdles?
  1. N/A

Student6: Miguel

* What was done since the last scrum meeting?
  1. Made the diagrams consistent
  2. Talk to frank for technical advice
* What is planned to be done until the next scrum meeting?
  1. Continue working on Sencha
  2. Add test cases on feature document
* What are the hurdles?
  1. No good Sencha Docs or online examples

Student7: Rodolfo

* What was done since the last scrum meeting?
  1. Worked on fixing the compile error
* What is planned to be done until the next scrum meeting?
  1. Work on implementation
  2. add feasibility study to mingle
* What are the hurdles?
  1. No good Sencha Docs or online examples

----------------------------------------------------------------------------------------------------------------------------

**Date: 2/04/2016**

**Attendees: Tiago,Victoriano,Andres,Steven,Jorge,Rodolfo,Miguel**

**Start time: 2100**

**End time: 2130**

Student1: Tiago Moore

* What was done since the last scrum meeting?
  1. Finished Tasks, Documentation, Standardized Team Documents
  2. Pushed to a Development Branch in the Git Repo
* What is planned to be done until the next scrum meeting?
  1. Work in the Feasibility Document
* What are the hurdles?
  1. N/A

Student2: Victoriano

* What was done since the last scrum meeting?
  1. FInished all documentation - Sequence /Class/User Guide/Test Cases
* What is planned to be done until the next scrum meeting?
  1. Complete formatting feature document
* What are the hurdles?
  1. N/A

Student3: Steven

* What was done since the last scrum meeting?
  1. worked on sequence and documentation
* What is planned to be done until the next scrum meeting?
  1. working on the feature document
* What are the hurdles?
  1. not finding Sadjadi user in the database -
  2. Admin needs to be classified as user
  3. Need to be able to log in as judge to test

Student4: Jorge

* What was done since the last scrum meeting?
  1. Was able to get list size to change
  2. add button to change list size on click
  3. save whichever user chose for list size
* What is planned to be done until the next scrum meeting?
  1. work on documents, sequence, class, testing
* What are the hurdles?
  1. Development Environment Broke again

Student5: Andres

* What was done since the last scrum meeting?
  1. Continue work on Docker presentation
  2. added test cases to document
  3. worked on refactor document
* What is planned to be done until the next scrum meeting?
  1. Assist on Feasibility Study
* What are the hurdles?
  1. N/A

Student6: Miguel

* What was done since the last scrum meeting?
  1. Finished code implementation as Frank suggested
  2. Worked on documentation
* What is planned to be done until the next scrum meeting?
  1. Work on feasibility study
* What are the hurdles?
  1. N/A

Student7: Rodolfo

* What was done since the last scrum meeting?
  1. Worked on User story
  2. Created view, model, store
  3. worked on feasibility study
* What is planned to be done until the next scrum meeting?
  1. Continue working on user story
  2. Work on feasibility study
* What are the hurdles?
  1. N/A

----------------------------------------------------------------------------------------------------------------------------

**Date: 2/05/2016**

**Attendees: Tiago,Victoriano,Andres,Steven,Jorge,Rodolfo,Miguel**

**Start time: 2100**

**End time: 2130**

Student1: Tiago Moore

* What was done since the last scrum meeting?
  1. Test cases are done, SD and RD
  2. integrated check box
  3. checked in the code into the mj-dev branch
  4. user guide added the screenshots
  5. refactoring of code sample (didn’t work).
* What is planned to be done until the next scrum meeting?
* What are the hurdles?
  1. N/A

Student2: Victoriano

* What was done since the last scrum meeting?
  1. Finished user story
  2. Need to show professor for approval in his office on monday
* What is planned to be done until the next scrum meeting?
  1. Need to pick another user story from the backlog
* What are the hurdles?
  1. N/A

Student3: Steven

* What was done since the last scrum meeting?
  1. worked on implementation, finishing documentation.
* What is planned to be done until the next scrum meeting?
  1. save some changes
  2. create a user story to retype password
* What are the hurdles?
  1. N/A

Student4: Jorge

* What was done since the last scrum meeting?
  1. Add 3 list sizes to table
* What is planned to be done until the next scrum meeting?
  1. make sure it works on iphone
  2. refine sequence/class diagram
  3. make buttons as drop down list
* What are the hurdles?
  1. N/A

Student5: Andres

* What was done since the last scrum meeting?
  1. Docker Guide Presentation
  2. Helped Jorge
  3. Worked on Refactor
  4. Worked on Feasibility Study
* What is planned to be done until the next scrum meeting?
  1. On Hold for Project Manager Sadjadi
* What are the hurdles?
  1. N/A

Student6: Miguel

* What was done since the last scrum meeting?
  1. Talked to frank on how to approach the filtering
* What is planned to be done until the next scrum meeting?
  1. Will break down current story into multiple stories(with Tiago)
  2. Will work with taigo to finish user story
* What are the hurdles?
  1. Requires a lot of work

Student7: Rodolfo

* What was done since the last scrum meeting?
  1. Added grades tab to MobileJudge Panel
  2. Created view for grades view
* What is planned to be done until the next scrum meeting?
  1. Requires work, needs to implement grades given by judge when name clicked
  2. Need to implement acceptAll/rejectAll
* What are the hurdles?
  1. N/A

----------------------------------------------------------------------------------------------------------------------------

**Date: 2/07/2016**

**Attendees: Tiago,Victoriano,Andres,Steven,Jorge,Rodolfo,Miguel**

**Start time: 2100**

**End time: 2130**

Student1: Tiago Moore

* What was done since the last scrum meeting?
  1. Working on the story with Miguel
* What is planned to be done until the next scrum meeting?
  1. Continue working on Miguel’s story
* What are the hurdles?
  1. N/A

Student2: Victoriano

* What was done since the last scrum meeting?
  1. working on the initial documentation and user stories for the Online Misconduct problem
* What is planned to be done until the next scrum meeting?
  1. keep working on the user stories
* What are the hurdles?
  1. N/A

Student3: Steven

* What was done since the last scrum meeting?
  1. Finalized User Story
* What is planned to be done until the next scrum meeting?
  1. Assisting Jorge with 524 with documentation
  2. update my user guide screenshots
* What are the hurdles?
  1. N/A

Student4: Jorge

* What was done since the last scrum meeting?
  1. started working on implementation for drop down
* What is planned to be done until the next scrum meeting?
  1. work more on implementation
  2. work with steven for documentation
* What are the hurdles?
  1. N/A

Student5: Andres

* What was done since the last scrum meeting?
  1. Began looking into Sencha to begin helping others
* What is planned to be done until the next scrum meeting?
  1. Assist Rodolfo on Story 525
  2. Help edit Victoriano’s User Stories for his project
  3. Update Docker User Guide (Include Presentation Screenshots)
* What are the hurdles?
  1. N/A

Student6: Miguel

* What was done since the last scrum meeting?
  1. Trying to revert back to actual filter
* What is planned to be done until the next scrum meeting?
  1. Actually revert back to actual filter
  2. Upload code to Tiago’s branch and own branch
* What are the hurdles?
  1. Not enough documentation on filtering lists.

Student7: Rodolfo

* What was done since the last scrum meeting?
  1. worked on the design
* What is planned to be done until the next scrum meeting?
  1. keep working on implementation
* What are the hurdles?
  1. N/A

----------------------------------------------------------------------------------------------------------------------------

**Date: 2/08/2016**

**Attendees: Tiago,Victoriano,Andres,Steven,Jorge,Rodolfo,Miguel**

**Start time: 2100**

**End time: 2130**

Student1: Tiago Moore

* What was done since the last scrum meeting?
  1. Working with miguel in user story 523
* What is planned to be done until the next scrum meeting?
  1. Continue working on it
* What are the hurdles?
  1. N/A

Student2: Victoriano

* What was done since the last scrum meeting?
  1. working on the documentation for online misconduct
  2. Uploaded Abstract/ Scope and documents on shared project folder
* What is planned to be done until the next scrum meeting?
  1. Working on #524 page size trying to get it running
* What are the hurdles?
  1. N/A

Student3: Steven

* What was done since the last scrum meeting?
  1. working on retype password,helping Jorge with sequence and class diagrams
* What is planned to be done until the next scrum meeting?
  1. continue helping Jorge with the documentation
  2. #524
* What are the hurdles?
  1. N/A

Student4: Jorge

* What was done since the last scrum meeting?
  1. put default list size in app/view/main/BaseController.js
* What is planned to be done until the next scrum meeting?
  1. work on docs to reflect basecontroller
  2. work on making a drop down menu
* What are the hurdles?
  1. N/A

Student5: Andres

* What was done since the last scrum meeting?
  1. Moved the User Guide Walkthrough to a separate Docker Walkthrough
  2. How to run image for developers
  3. Looking into Docs for online misconduct project
* What is planned to be done until the next scrum meeting?
  1. Look at Rodolfo’s & Miguel’s stories to decide which to help out with
  2. Assist Rodolfo on his story
* What are the hurdles?
  1. N/A

Student6: Miguel

* What was done since the last scrum meeting?
  1. Reverted Back changes shared with Tiago
* What is planned to be done until the next scrum meeting?
  1. Work on how the design will be implemented to avoid breaking other features
  2. begin getting test cases for the filter
* What are the hurdles?
  1. Ensure that no other stories are affected with the changes to the filtering

Student7: Rodolfo

* What was done since the last scrum meeting?
  1. Working on getting grades/ Getting the average
* What is planned to be done until the next scrum meeting?
  1. Create Grade average
  2. Implement on student profile
* What are the hurdles?
  1. N/A

----------------------------------------------------------------------------------------------------------------------------

**Date: 2/09/2016**

**Attendees: Tiago,Victoriano,Andres,Steven,Jorge,Rodolfo,Miguel**

**Start time: 2100**

**End time: 2130**

Student1: Tiago Moore

* What was done since the last scrum meeting?
  1. Helping up Victoriano in user stories,
* What is planned to be done until the next scrum meeting?
  1. Continue to work with Victoriano.
* What are the hurdles?
  1. N/A

Student2: Victoriano

* What was done since the last scrum meeting?
  1. Redifining user stories for Online Misconduct 1.0
* What is planned to be done until the next scrum meeting?
  1. Continue Stories and murmur stories
* What are the hurdles?
  1. N/A

Student3: Steven

* What was done since the last scrum meeting?
  1. Helping Jorge with docs, push code to Github, helping Rodolfo
* What is planned to be done until the next scrum meeting?
  1. Continue helping Rodolfo with his user story
* What are the hurdles?
  1. N/A

Student4: Jorge

* What was done since the last scrum meeting?
  1. finished docs for manage list size
  2. begin implementation
  3. brought github back up
* What is planned to be done until the next scrum meeting?
  1. work more on implementation
* What are the hurdles?
  1. N/A

Student5: Andres

* What was done since the last scrum meeting?
  1. Rodolfo explained the Judges page
  2. Sketched up a couple solutions for Miguel’s Sencha Filter User Story
* What is planned to be done until the next scrum meeting?
  1. Trying to implement solutions with Miguel
* What are the hurdles?
  1. N/A

Student6: Miguel

* What was done since the last scrum meeting?
  1. Worked with Tiago on the story for Filtering users
* What is planned to be done until the next scrum meeting?
  1. Implement some of the possible solutions
* What are the hurdles?
  1. N/A

Student7: Rodolfo

* What was done since the last scrum meeting?

1. Showed andres the code
2. Worked on code implementation

* What is planned to be done until the next scrum meeting?
  1. Continuing Code implementation for user story
* What are the hurdles?
  1. N/A

----------------------------------------------------------------------------------------------------------------------------

**Date: 2/11/2016**

**Attendees: Tiago,Victoriano,Andres,Steven,Jorge,Rodolfo,Miguel**

**Start time: 2100**

**End time: 2130**

Student1: Tiago Moore

* What was done since the last scrum meeting?
  1. Sprint Planning Mingle User Stories for Academic Misconduct
* What is planned to be done until the next scrum meeting?
  1. Meeting with PO tomorrow
  2. mj-dev integration
* What are the hurdles?
  1. N/A

Student2: Victoriano

* What was done since the last scrum meeting?
  1. Sprint Planning Mingle User Stories for Academic Misconduct
  2. Helped with Manage List Size Story
* What is planned to be done until the next scrum meeting?
  1. Meeting with PO tomorrow
* What are the hurdles?
  1. N/A

Student3: Steven

* What was done since the last scrum meeting?
  1. Helping with Accept Grades User Story
* What is planned to be done until the next scrum meeting?
  1. Continue with implementation
* What are the hurdles?
  1. Code layout and lack of Sencha Documentation or Community.

Student4: Jorge

* What was done since the last scrum meeting?
  1. Exploratory implementation for Manage List Size User Story.
* What is planned to be done until the next scrum meeting?
  1. Implementation on User Story
* What are the hurdles?
  1. Code layout and lack of Sencha Documentation or Community.

Student5: Andres

* What was done since the last scrum meeting?
  1. Implementing a backend solution for Search Filter User Story
* What is planned to be done until the next scrum meeting?
  1. Continue Implementing on User Story
* What are the hurdles?
  1. Previous implementation was wrong and is very rigid.

Student6: Miguel

* What was done since the last scrum meeting?
  1. Implementing a backend solution for Search Filter User Story
* What is planned to be done until the next scrum meeting?
  1. Continue Implementing on User Story
* What are the hurdles?
  1. Previous Implementation was wrong and is very rigid.

Student7: Rodolfo

* What was done since the last scrum meeting?
  1. Worked on user story
* What is planned to be done until the next scrum meeting?
  1. continue
* What are the hurdles?
  1. Requirements by PO are not possible under current implementation. Alternatives are being looked into.

----------------------------------------------------------------------------------------------------------------------------

**Date: 2/12/2016**

**Attendees: Tiago,Victoriano,Andres,Steven,Jorge,Rodolfo,Miguel**

**Start time: 2100**

**End time: 2130**

Student1: Tiago Moore

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Student2: Victoriano

* What was done since the last scrum meeting?
  1. work together with Jorge
* What is planned to be done until the next scrum meeting?
  1. help Jorge with the documentation
* What are the hurdles?
  1. n/a

Student3: Steven

* What was done since the last scrum meeting?
  1. Finished with Jorge’s documentation
  2. reviewed accept grades user story.
* What is planned to be done until the next scrum meeting?
  1. Work on implementation on accept grades user story
* What are the hurdles?
  1. N/A

Student4: Jorge

* What was done since the last scrum meeting?
  1. Development on Manage List Size
* What is planned to be done until the next scrum meeting?
  1. Keep working on Manage List Size User Story
* What are the hurdles?
  1. N/A

Student5: Andres

* What was done since the last scrum meeting?
  1. Keeping track of email list accordingly
* What is planned to be done until the next scrum meeting?
  1. Change the visual of the checkboxes to reflect whether the student/judge should be selected or unselected
* What are the hurdles?
  1. N/A

Student6: Miguel

* What was done since the last scrum meeting?
  1. Working with Andres on #523
* What is planned to be done until the next scrum meeting?
  1. Test logic for sending email is correct
* What are the hurdles?
  1. N/A

Student7: Rodolfo

* What was done since the last scrum meeting?
  1. Continued Working in development
* What is planned to be done until the next scrum meeting?
  1. Contact frank to clear some doubts
* What are the hurdles?
  1. N/A