Project Title:

**VIP 2.0**

Student Members:

**Tiago Moore**

**Rodolfo Viant**

**Jorge Perez**

**Miguel Conde**

**Andres Villa**

**Steven Rowe**

**Victoriano Vega**

Product Owners:

**Masoud Sadjadi**

Mentors:

**Francisco Ortega**

Instructor:

**Masoud Sadjadi**

----------------------------------------------------------------------------------------------------------------------------

**Date: 04/18/2016**

**Attendees: Tiago, Steven, Victoriano, Jorge, Andres, Miguel, Rodolfo**

**Start time: 2100**

**End time: 2130**

Student1: Tiago Moore

* What was done since the last scrum meeting?
  1. Completed the Profile page, needs refining, and approval
* What is planned to be done until the next scrum meeting?
  1. Create user story for forgot password mumur professor.
  2. #717 Register User
     + **Pi is capital letters!. Combine faculty/ staff**
     + **As soon as student clicks on Student user type - should be alerted.**
     + Do a validation so that only numbers are accepted.
     + **Panther ID not required for PI. the rest of the fields are required.**
     + Need to validate the PI email - for PI should have an @ for valid email.
     + If the user tries to login at this stage, the user should be notified that the account needs to be confirmed by the PI and the email needs to be confirmed.
     + **The user should receive an email indicating the successful creation of the account and a link to confirm the email address: “Please verify your email and wait for your account to be verified by the PI.”**
     + After the user has confirmed the email, an Email should be send to anyone with PI/CoPi as user type and PI/CoPi/Coordinator with a link indicating “account needs to be approved” to their TODO list.
     + If the user tries to login at this point, the user would receive a message that the account needs to be confirmed by the PI: “ Your account needs to be confirmed by the PI”
     + **If the Email has not being confirmed the account can not be confirmed.**
     + **User has the following stats: Guest User, Pending User, Pending user with Confirmed Email, Approved User (a.k.a, registered user or active user), Rejected User (See the State Chart Diagram).**
     + **Pending User with Confirmed Email should be in the todo list of all users with PI/CoPI/Coordinator rank until the user is approved or rejected. After that, it should be removed from the TODO list.**
     + Only the Approved User can login to the system.
  3. #745 Login
     + For login page there should be a student log in and a non student log in
     + For the student login it should say you have to use the FIU email
     + Once you login it sends you to profile page.

c. #746 Profile

* + - User type under profile should not be changed except for the PI/CoPi/Coordinator (admin)
* What are the hurdles?
  + - None

Student2: Victoriano

* What was done since the last scrum meeting?
  1. Node mailer notification for proposed project
* What is planned to be done until the next scrum meeting?
  1. Send email User story - As a developer i would like to send emails to a user
  2. Acceptance criteria - Fields from, to, subject, body, and using those fields the email will be generated and delivered.
  3. Must choose new significant user story
* What are the hurdles?
  1. n/a

Student3: Steven

* What was done since the last scrum meeting?
  1. TODO page.
* What is planned to be done until the next scrum meeting?
  1. #914 View ToDo List
     + Only show the ones that need to be confirmed.
     + Categories: Personal, User Account Registration Review, Project Proposal Review, Student Application Review.
     + If there is nothing to be confirmed - that category should not be shown. Remove ‘Read’. Only show notifications that need attention. The number of items that appear on the form should be the same as the icon.
     + URL link should be the same as email.
     + For user Account Registration Review
       - Email subject should say : “VIP: A New Account Has Been Created”
       - Email body should say:

“Dear \_\_name\_\_,

A new account has been created for the below user. To review this account click on this link. (Link should take you directly to that page)“

* + - * Message for todo list should show first name last name and email of the user “Steven Rowe, email@email.com”
    - For Project Proposal Review:
      * Email Subject should say :
        + “VIP: A new project proposal has been submitted.
      * Email Body should say
        + “Dear \_\_name\_\_ , A new project proposal has been submitted - {All content below} and a link to the project proposal ”
      * First Name Last name, Email - Name of project ()
    - Student Application Review
      * “VIP: A new student application has been submitted.”
* What are the hurdles?

Student4: Jorge

* What was done since the last scrum meeting?
  1. Worked on Login User Story with Tiago
* What is planned to be done until the next scrum meeting?
  1. Admin
     + can see all the record as a list.
     + See a list of everybody
     + Modify/create new profile
  2. Guest does not have admin privileges
  3. Prospective Students
     + Student sees “Apply”
     + Faculty sees “Review”
* What are the hurdles?
  1. N/A

Student5: Andres

* What was done since the last scrum meeting?
  1. Working on bug for emails on MJ-DEV
* What is planned to be done until the next scrum meeting?
  1. Get to the bottom of why Ortega still gets emails when the email system is down (Highest Priority)
  2. VIP (Next Priority)
     + After Team Proposal, all PI/CO-PI still get a notification email
* What are the hurdles?

Student6: Miguel

* What was done since the last scrum meeting?
  1. Worked on MJ-DEV Bug
  2. Added REGEX to the Panther ID field in the Apply Page
* What is planned to be done until the next scrum meeting?
  1. Work on MJ-DEV bug
* What are the hurdles?

Student7: Rodolfo

* What was done since the last scrum meeting?
  1. Added logic for grabbing authenticated user from database
  2. Fixed issue reported by PI
* What is planned to be done until the next scrum meeting?
  1. Replicate logic of mj-dev email system for VIP project page select all logic
  2. Implement matrix logic based on user type
  3. Only projects that are approved are shown of first page as well as semester - DONE
  4. Students - if applied button shows (Withdraw) else (apply)
  5. PI/CO-PI - button shows (Reject)
  6. Guest user sees apply and is redirected to login and after login is redirect back to page requested by user
* What are the hurdles?

----------------------------------------------------------------------------------------------------------------------------

**Date: 04/19/2016**

**Attendees: Tiago, Steven, Victoriano, Jorge, Andres, Miguel, Rodolfo**

**Start time: 2100**

**End time: 2130**

Student1: Tiago Moore

* What was done since the last scrum meeting?
  1. Mj-Dev Bug
* What is planned to be done until the next scrum meeting?
  1. #717 bugs
* What are the hurdles?

Student2: Victoriano

* What was done since the last scrum meeting?
  1. Ask Mr. Sadjadi about the acceptance criteria of the user story #927 (Change Forgotten Password)
  2. Created the user story and get the approval to start working on it.
* What is planned to be done until the next scrum meeting?
  1. Start working on the implementation
* What are the hurdles?
  1. n/a

Student3: Steven

* What was done since the last scrum meeting?
  1. Working on final touches for todo
* What is planned to be done until the next scrum meeting?
  1. Update feature document to reflect latest changes
* What are the hurdles?
  1. n/a

Student4: Jorge

* What was done since the last scrum meeting?
  1. Began working on reviewing all documentation
* What is planned to be done until the next scrum meeting?
  1. Continue working on documentation
* What are the hurdles?
  1. N/A

Student5: Andres

* What was done since the last scrum meeting?
  1. Work on template bug and isolate source
* What is planned to be done until the next scrum meeting?
  1. Continue working on mj-dev template problem
* What are the hurdles?

Student6: Miguel

* What was done since the last scrum meeting?
  1. Working on template bug (trying to find source)
* What is planned to be done until the next scrum meeting?
  1. Attempt to fix template bug once issue has been found
* What are the hurdles?

Student7: Rodolfo

* What was done since the last scrum meeting?
  1. Worked on Story Code
* What is planned to be done until the next scrum meeting?
  1. Continue working on the Story
* What are the hurdles?
  1. Nothing

----------------------------------------------------------------------------------------------------------------------------

**Date: 04/21/2016**

**Attendees: Tiago, Steven, Victoriano, Jorge, Andres, Miguel, Rodolfo**

**Start time: 2100**

**End time: 2130**

Student1: Tiago Moore

* What was done since the last scrum meeting?
  1. Email Validation complete.
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Student2: Victoriano

* What was done since the last scrum meeting?
  1. Working on the code of Forget Password user story
* What is planned to be done until the next scrum meeting?
  1. Continue working in the implementation
* What are the hurdles?
  1. n/a

Student3: Steven

* What was done since the last scrum meeting?
  1. Helped team mates with mj-dev bug
* What is planned to be done until the next scrum meeting?
  1. Work on backend for todo
* What are the hurdles?

Student4: Jorge

* What was done since the last scrum meeting?
  1. Worked on documentation
* What is planned to be done until the next scrum meeting?
  1. Continue working on documentation
  2. Work on Access Matrix
* What are the hurdles?

Student5: Andres

* What was done since the last scrum meeting?
  1. Continue working on finding mj-dev template bug
  2. Assist as needed for template problem
* What is planned to be done until the next scrum meeting?
  1. Create story as requested, and work on project proposals
* What are the hurdles?

Student6: Miguel

* What was done since the last scrum meeting?
  1. Continue working on template bug issue
* What is planned to be done until the next scrum meeting?
  1. Create story discussed in meeting
* What are the hurdles?

Student7: Rodolfo

* What was done since the last scrum meeting?
  1. Started working on documentation
* What is planned to be done until the next scrum meeting?
  1. Continue working on the documentation
* What are the hurdles?
  1. N/A

----------------------------------------------------------------------------------------------------------------------------

**Date: 04/22/2016**

**Attendees: Tiago, Steven, Victoriano, Jorge, Andres, Miguel, Rodolfo**

**Start time: 2100**

**End time: 2130**

Student1: Tiago Moore

* What was done since the last scrum meeting?
  1. Working on documentation of Forgotten Password user story
* What is planned to be done until the next scrum meeting?
  1. Work on the sequence and class diagrams
* What are the hurdles?
  1. n/a

Student2: Victoriano

* What was done since the last scrum meeting?
  1. Finishing the documentation
* What is planned to be done until the next scrum meeting?
  1. Testing the code
* What are the hurdles?
  1. n/a

Student3: Steven

* What was done since the last scrum meeting?
  1. Worked on todo backend
* What is planned to be done until the next scrum meeting?
  1. Was given the task to fix mj-dev email template bug, switching over to mj-dev
* What are the hurdles?
  1. n/a

Student4: Jorge

* What was done since the last scrum meeting?
  1. Worked on Documentation
* What is planned to be done until the next scrum meeting?
  1. Continue working on documentation
  2. Work on getting Access Matrix working
* What are the hurdles?

Student5: Andres

* What was done since the last scrum meeting?
  1. Worked on documentation and assisted on merging final code changes
* What is planned to be done until the next scrum meeting?
  1. Continue documentation
* What are the hurdles?

Student6: Miguel

* What was done since the last scrum meeting?
  1. Worked on backend for project application
* What is planned to be done until the next scrum meeting?
  1. Continue working on routes for project application
* What are the hurdles?

Student7: Rodolfo

* What was done since the last scrum meeting?
  1. Worked on documentation
* What is planned to be done until the next scrum meeting?
  1. Continue working on documentation
* What are the hurdles?
  1. N/A

----------------------------------------------------------------------------------------------------------------------------

**Date: 04/24/2016**

**Attendees: Tiago, Steven, Victoriano, Jorge, Andres, Miguel, Rodolfo**

**Start time: 2100**

**End time: 2130**

Student1: Tiago Moore

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Student2: Victoriano

* What was done since the last scrum meeting?
  1. Testing the user story Forgotten Password
* What is planned to be done until the next scrum meeting?
  1. Pushing the code to Github
* What are the hurdles?
  1. n/a

Student3: Steven

* What was done since the last scrum meeting?
  1. Fixed mj-dev bug with email templates
* What is planned to be done until the next scrum meeting?
  1. Finalize todo/feature document
* What are the hurdles?
  1. n/a

Student4: Jorge

* What was done since the last scrum meeting?
  1. Worked on Access Matrix
* What is planned to be done until the next scrum meeting?
  1. Continue working on Access Matrix
* What are the hurdles?
  1. N/A

Student5: Andres

* What was done since the last scrum meeting?
  1. Work on documentation
* What is planned to be done until the next scrum meeting?
  1. Test integration for VIP
* What are the hurdles?

Student6: Miguel

* What was done since the last scrum meeting?
  1. Continued work on back end for apply to project as student
  2. Updated diagrams
* What is planned to be done until the next scrum meeting?
  1. Continue work on feature document
  2. Continue work on backend
* What are the hurdles?

Student7: Rodolfo

* What was done since the last scrum meeting?
  1. Worked on documentation
* What is planned to be done until the next scrum meeting?
  1. Continue working on documentation
* What are the hurdles?
  1. N/A

----------------------------------------------------------------------------------------------------------------------------

**Date: 4/25/2016**

**No Scrum Standup, Oral Presentation Checkpoint 2**

----------------------------------------------------------------------------------------------------------------------------

**Date: 04/26/2016**

**Attendees: Tiago, Steven, Victoriano, Jorge, Andres, Miguel, Rodolfo**

**Start time: 2100**

**End time: 2130**

Student1: Tiago Moore

* What was done since the last scrum meeting?
  1. Need an alert
* What is planned to be done until the next scrum meeting?
  1. Need an alert
* What are the hurdles?

Student2: Victoriano

* What was done since the last scrum meeting?
  1. Revising the pending documentation
* What is planned to be done until the next scrum meeting?
  1. Work on all documentation for Nodemailer
* What are the hurdles?
  1. N/A
  2. Question about email to be used for Nodemailer

Student3: Steven

* What was done since the last scrum meeting?
  1. Finished Todo (waiting on pull request)
* What is planned to be done until the next scrum meeting?
  1. Work on Documentation
* What are the hurdles?
  1. N/A

Student4: Jorge

* What was done since the last scrum meeting?
  1. Been working on documentation
* What is planned to be done until the next scrum meeting?
  1. Finalize documentation
* What are the hurdles?
  1. n/a

Student5: Andres

* What was done since the last scrum meeting?
  1. Fixed documentation
* What is planned to be done until the next scrum meeting?
  1. Continue work on documentation
  2. Work on required papers(posters, demos, etc)
* What are the hurdles?

Student6: Miguel

* What was done since the last scrum meeting?
  1. Worked on Documentation
* What is planned to be done until the next scrum meeting?
  1. Continue working on docs
* What are the hurdles?
  1. N/A

Student7: Rodolfo

* What was done since the last scrum meeting?
  1. Worked on documentation
* What is planned to be done until the next scrum meeting?
  1. Continue working on documentation
* What are the hurdles?
  1. N/A

----------------------------------------------------------------------------------------------------------------------------

**Date: 04/28/2016**

**Attendees: Tiago, Steven, Victoriano, Jorge, Andres, Miguel, Rodolfo**

**Start time: 2100**

**End time: 2130**

Student1: Tiago Moore

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Student2: Victoriano

* What was done since the last scrum meeting?
  1. Finishing documentation of forget password
* What is planned to be done until the next scrum meeting?
  1. Making the revision before pushing to github
* What are the hurdles?

Student3: Steven

* What was done since the last scrum meeting?
  1. Work on senior project poster
* What is planned to be done until the next scrum meeting?
  1. Work on senior project poster
* What are the hurdles?
  1. n/a

Student4: Jorge

* What was done since the last scrum meeting?
  1. Worked on Documentation
* What is planned to be done until the next scrum meeting?
  1. Put final touches on docs
* What are the hurdles?
  1. N/A

Student5: Andres

* What was done since the last scrum meeting?
  1. Worked on documentation
* What is planned to be done until the next scrum meeting?
  1. Continue finalizing the documentation
* What are the hurdles?

Student6: Miguel

* What was done since the last scrum meeting?
  1. Working on refining documentation
  2. Final code touch ups
* What is planned to be done until the next scrum meeting?
  1. Finish coding
  2. Continue on documentation
* What are the hurdles?

Student7: Rodolfo

* What was done since the last scrum meeting?
  1. Worked on documentation
* What is planned to be done until the next scrum meeting?
  1. Continue working on documentation
* What are the hurdles?
  1. N/A