**Daily Scrum Meeting Minutes Sharing Notes:**

Dear All,

Please use this shared document for your Daily Scrum Meeting Minutes. As a team, you must meet every day that you develop, which must be five days per week (preferably weekdays), or 10 days per sprint (sprints are two weeks long), except for the holidays.

Daily scrum meeting can take place in-person or online. During each meeting, each one of you quickly report on what you have done since the last meeting, what you plan to do until the next meeting, and what are the hurdles, if any.

The meeting minutes must be taken during the meetings (not afterwards) and reflected directly on the shared document. Taking the minutes is a group effort and everyone contributes in taking the notes.

All daily scrum meeting minutes must be reflect in this one document, one meeting minute after the other in a sequential manner. You may make a copy of the template and paste it right when you start a new meeting, starting from a new page in this document for a new meeting.

At the beginning of each meeting, each individual signs up by adding his/her name in the new meeting minute as an attendee. During each meeting, you must report in order, for example, in ascending alphabetic order of your first names.

When you are done with your own report, you will start taking notes for the next person in line. The last person in the list will take the note for the first individual in the list who reports first. After everyone has reported, you will take a moment to go over the notes taken by your team mate for your report to double check its correctness and to make sure everything is reflected in the minutes properly.

If for any reason, you missed a meeting, you still must reflect your report in the meeting minutes and you must indicate in parentheses in the attendee list that you did not attending the meeting. This must not happen more than two times during the whole semester.

Attendees: Daniel, Vladan, Michael, Jonathan

Start time: 7:00 PM 5/24/2016

End time: 8:00 PM 5/24/2016

Daniel:

* What was done since the last scrum meeting?

N/A First Meeting

* What is planned to be done until the next scrum meeting?

Finish first half of use case story #916. Right before unit testing section of document.

* What are the hurdles?

User session and user roles implementation is a dependency for this use case and Vladan is working on the former. In addition, I need to learn the MEAN stack.

Vladan:

* What was done since the last scrum meeting?

N/A this is the first scrum meeting.

* What is planned to be done until the next scrum meeting?

Finish the majority the documentation for use case story #839. Specifically, I plan on writing the use case details for the login system. I will attempt to perform testing before the next meeting, time permitting.

* What are the hurdles?

I don’t have much experience with MEAN stack, so there will be a high learning curve.

Michael:

* What was done since the last scrum meeting?

N/A This is the first scrum meeting.

* What is planned to be done until the next scrum meeting?

Finish documentation except unit testing of user story “View Team Wiki”.

* What are the hurdles?

I have no access to the google doc so I am not sure of the format.

Jonathan:

* What was done since the last scrum meeting?

N/A first meeting

* What is planned to be done until the next scrum meeting?

Finish last section of google documentation for user story “show sidebar on all pages”. Plan implementation.

* What are the hurdles?

Rough start to documentation i.e, took longer than expected to fill and create diagrams

Attendees: Daniel, Vladan, Michael, Jonathan

Start time: 8:00 PM 5/25/2016

End time: 9:00 PM 5/25/2016

Daniel:

* What was done since the last scrum meeting?

Write feasibility document with other team members. Make some commits to GIT repo to setup GIT.

* What is planned to be done until the next scrum meeting?

Make a good user story along with the other 4 team members.

* What are the hurdles?

Coming up with a good user story that fits the time constraints of the project. Learning the MEAN stack will impact development time when the time comes for coding.

Vladan:

* What was done since the last scrum meeting?

Since the last meeting, I did a lot of research into the Google Drive API, to see what functions were available, in order to write the feasibility report. I then proceeded to write the report, and email it to Mr. Mohsen. After my research, I created a new application on <https://console.developers.google.com/> and enabled the Drive API functionality. I then created a demo application that incorporates the Drive API functionality from my Google Application. The demo contains several relevant functions that we want to be performed (Automatically creating a folder on Google Drive, automatically uploading files to Google Drive) the Google Drive. I also incorporated the Demo into the VIP 3.0 website, and pushed the updated code to Github for my team to review.

* What is planned to be done until the next scrum meeting?

We are going to write 4 user stories that are relevant to Google API and add them to Mingle. Then, we will have Mohsen review and modify the stories. Afterwards, we will start our first official Sprint 1.

* What are the hurdles?

Integrating the Google Drive Javascript Demo into VIP 3.0 was a bit difficult because I’m not very experienced in JS. Had difficulties understanding user story 3 and user story 4 when writing the feasibility report. I kept getting an OCR error when making the POST request to upload files to Google Drive. This was preventing certain file types (such as .docx) from uploading. The solution was to set the OCR parameter to FALSE instead of TRUE when making the request. Now any file type can be uploaded via the demo.

Michael:

* What was done since the last scrum meeting?

Feasibility Study Report and I came up with 5 user stories.

* What is planned to be done until the next scrum meeting?

Send the user stories to Mohsen to get them refined and work on the user stories.

* What are the hurdles?

I didn't understand the instructions for user story 3 and user story 4 so it affected the feasibility report.

Jonathan:

* What was done since the last scrum meeting?

Feasibility statement, went over possible user stories

* What is planned to be done until the next scrum meeting?

Organize Mingle, meet with Moshen to clarify stories and approve them

* What are the hurdles?

Confusion as to whether stories should be any stories we deem necessary or specific to the Google API issue Moshen mentioned.

Attendees: Daniel, Vladan, Michael, Jonathan

Start time: 8:00 PM 5/26/2016

End time: 9:00 PM 5/26/2016

Daniel:

* What was done since the last scrum meeting?

Develop a user story for spring 1.

* What is planned to be done until the next scrum meeting?

Finish use case document up to the unit testing section.

* What are the hurdles?

Researching the MEAN stack.

Vladan:

* What was done since the last scrum meeting?

We met with Mr. Mohsen on Skype and clarified the Google API functionality that we want to incorporate into VIP 3.0. Mr. Mohsen specified exactly which pages need to incorporate the Google API, and when certain actions (like automatic creation of folders) should be performed. Then, we created 4 relevant user stories for the 1st Sprint on Mingle. Each member in our team chose 1 of the 4 stories to work on. So, we officially began Sprint 1 today.

* What is planned to be done until the next scrum meeting?

We must revise the Stories on Mingle to reflect the changes that Mr. Mohsen proposed via email. Personally, I need to shorten the length of the description of my Story. I will notify Mr. Mohsen of my latest changes to my Story so that he can review it once more for any other possible errors. Once I have done this, I will begin working on the documentation for my Story, and then begin coding. Also, I will go through the following pages in VIP to make sure that they are working properly, as they are relevant to the current User Stories in our Sprint #1. The pages to be reviewed/audited are - Project Proposal, Sign Up Page, and registration links, and checking the Database for correctness. The information that gets inserted into the Database must be complete and correct. This is important because we will reference the information in the database when using Google’s API to insert data into files on Google Drive (For example, when we add the Mentor’s Name to each “Team Document”, we will extract the Mentor’s name from the Database, then use the API to write the Mentor’s name to the Document.)

* What are the hurdles?

We made some mistakes when we created the Stories in Mingle. Our stories were okay in general, but needed refinement. Specifically, some of the titles of our user stories did not start with a verb, and some of our descriptions were too long. This “wasted” some time, as we could of done it correctly the first time if we had reviewed the relevant Mingle documentation.

Michael:

* What was done since the last scrum meeting?

Discuss with team members and mentor about user stories. Getting all the information from the mentor and putting it all into user stories. Choosing a user story and writing it on mingle.

* What is planned to be done until the next scrum meeting?

The documentation for the user story that I chose to work on and attempt to code it.

* What are the hurdles?

Getting the mongodb to show collections of propose projects.

Jonathan:

* What was done since the last scrum meeting?

Discusses Google API with the other team members. Met with Moshen to clarify which stories to be done this week. Split user stories, created them on mingle, each member chose one and worked on documentation for it. Synced all git branches of VIP3.0 repo

* What is planned to be done until the next scrum meeting?

Finish user story documentation. Review what feedback on story from Mohsen and apply his advice/fix anything needed to. Review possible ways to implement user story.

* What are the hurdles?

Took a few tries to create stories on Mingle. We made a few mistakes not following templates proposed to us by Mohsen.

Attendees: Daniel, Vladan, Michael, Jonathan

Start time: 8:00 PM 5/27/2016

End time: 9:00 PM 5/27/2016

Daniel:

* What was done since the last scrum meeting?

User story document half finished. User story added on Mingle and approved by product owner.

* What is planned to be done until the next scrum meeting?

Write code and work on unit testing and integration testing for user story.

* What are the hurdles?

Some of the previous functionality written by previous developers are not functioning. Some of the Google API documentation is obscure.

Vladan:

* What was done since the last scrum meeting?

I performed an audit of existing features that we needed to ensure we're working correctly before proceeding with our stories for Google AP (Project Proposal page, Sign Up for a Project/Apply for a Project, and Sign Up/Create an Account). The issues found were reported to Mr. Mohsen via email. We received some feedback from Mr. Mohsen about our stories, and I created 3 tasks for my story. I previously had no tasks in my story, which was incorrect.

* What is planned to be done until the next scrum meeting?

I will begin to work on the first task of my user story - writing the documentation.

* What are the hurdles?

Some of the code written by students from the previous semester is not working properly. Specifically, new accounts are not being added to the database. We need this information to be populated into the database correctly as we need to reference it in various new stories that we are doing. We have contacted the student who worked on the Registration system from the previous semester, so we hope to have this issue fixed very soon.

Michael:

* What was done since the last scrum meeting?

Refine user story and add tasks to it. Setup robomongo in order to make it easier to view and edit the database. Tests the proposal page on VIP and speak to last semester members about VIP.

* What is planned to be done until the next scrum meeting?

Documentation on user story and work on user story tasks.

* What are the hurdles?

Getting robomongo to work.

Johnny:

* What was done since the last scrum meeting?

I reviewed mohsens critique on mingle. Unsuccessful on creating tasks for my story.

* What is planned to be done until the next scrum meeting?

Officially add tasks to my story. Review with Michael on progress.

* What are the hurdles?

Unexpected emergency flight out of town tomorrow. Needed to pack and get ready to help my family in Chicago. Had to work late at night. Was not able to apply tasks to story. Wrote it down on paper instead. Could not meet with members after our scrum because i was working late.

Attendees: Daniel, Vladan, Michael, Jonathan

Start time: 6:00 PM 5/31/2016

End time: 7:30 PM 5/31/2016

Daniel:

* What was done since the last scrum meeting?

Develop new user stories move old user stories in the backlog.

* What is planned to be done until the next scrum meeting?

Do more audits on the website functionality that was developed by the previous developers. Make quick fixes, and put visual guide in the respective feature document.

* What are the hurdles?

Understanding the lack of documentation on the code written by the previous developers.

Vladan:

* What was done since the last scrum meeting?

Selected a user story for Sprint 1. Added/Updated the tasks for the new story. Almost finished the Feature Document for the new user story. Helped team member out with fixing some bugs in the code for displaying Projects from the database.

* What is planned to be done until the next scrum meeting?

Finishing the tasks I laid out for my user story, and finishing the Feature Document for my story.

* What are the hurdles?

Still working on getting more familiar with angular/JS - sometimes it’s difficult to find the relevant portions of code that are failing when I’m testing features on the site. I always find them, though, eventually. I’m getting better at this gradually.

Michael:

* What was done since the last scrum meeting?

Created the new user story and am currently working on implementing it.

* What is planned to be done until the next scrum meeting?

Implement this user story in the code.

* What are the hurdles?

Trying to understand Javascript. Having trouble since its my first time using it. I have used Php in the past but since this project uses javascript, I have mostly been trying to understand it and learn how to use it.

Johnny:

* What was done since the last scrum meeting?

Reviewed all the issues with student to sign up for project page. Was assisted by vlad in finding error with projects displaying. Couldn’t continue with testing because of this issue. We found some deeper problems like a function issues on grabbing project ids. Some hardcoded lines that shouldn't be and bad documentation.

* What is planned to be done until the next scrum meeting?

* What are the hurdles?

Sloppy code, no documentation on code to help us locate or understand their code. A issue that didnt let me continue testing of student project joining page.

Attendees: Daniel, Vladan, Michael, Jonathan

Start time: 6:00 PM 6/1/2016

End time: 7:30 PM 6/1/2016

Daniel:

* What was done since the last scrum meeting?

Finish a related task #955.

* What is planned to be done until the next scrum meeting?

Fix more bugs from previous semester’s functionality.

* What are the hurdles?

Fix some of the previous student’s bugs, lack of commenting in code makes it hard to understand what some of the previous developers were actually trying to do.

Vladan:

* What was done since the last scrum meeting?

Finished task #963 and task #964 for User Story #956. Fixed a bug with the Panther ID validation function with Daniel - it’s working correctly now. Previously, it was causing registration to fail in a SPECIFIC circumstance. Mr. Mohsen has requested that we obtain access to the vip.fiu.edu and vip-dev.scis.fiu.edu servers, so we can test fixes in a live environment. Still waiting for the IT guys at [request@cis.fiu.edu](mailto:request@cis.fiu.edu) to enable access for us.

* What is planned to be done until the next scrum meeting?

Plan on completing User Story #956 and helping my teammates out on their User Stories. Plan on getting access to the live server(s) (vip.fiu.edu), so that we can test all fixes in the live environment.

* What are the hurdles?

No access to live server on vip.fiu.edu, so can’t deploy fixes to live environment. It’s okay though - we are continuing to work on other issues in the meantime.

Michael:

* What was done since the last scrum meeting?

Created a new route, service, controller, and modules for header.

* What is planned to be done until the next scrum meeting?

Finish the current userstory.

* What are the hurdles?

Majority of my time was spent on trying to fix a bug in the controller. It still doesn’t work. I will try to see if I can get a second perspective from a group member.

Johnny:

* What was done since the last scrum meeting?

Finished project showing error. Projects now fetched dynamically rather than hard coded. Tested user story #954. Began documentation for it.

* What is planned to be done until the next scrum meeting?

Finish documentation. Review with team members what is the next steps

* What are the hurdles?

Fixing projects showing issue to continue my testing.

Attendees: Daniel, Vladan, Michael, Jonathan

Start time: 6:00 PM 6/2/2016

End time: 7:30 PM 6/2/2016

Daniel:

* What was done since the last scrum meeting?

Finish sprint 1.

* What is planned to be done until the next scrum meeting?

Wait to present all work done for sprint 1 to product owner.

* What are the hurdles?

Lots of code by previous developers is quite messy and lack of documentation by previous developers of code.

Vladan:

* What was done since the last scrum meeting?

Began unit testing for my User Story (#956). Nearing full completion of the Feature Document. Prepared all fixes to be pushed to live server (pending credentials).

* What is planned to be done until the next scrum meeting?

Hoping to push all fixes to live server. We will prepare a good demonstration for the product owner (Mr. Mohsen) for our meeting on Monday.

* What are the hurdles?

None today.

Michael:

* What was done since the last scrum meeting?

Asked danny to look at my problem to get a different perspective and thanks to him I have figured out another way to solve it. I deleted my changes from yesterday and finally finished coding it.

What is planned to be done until the next scrum meeting?

Work on the documentation for userstory.

* What are the hurdles?

Trying to get my old way of doing it to work and still not understanding why it didn't work.

Johnny:

* What was done since the last scrum meeting?

Traced back the submit & save button to see why it isn’t working. Checked routes on why there is no routing after pressing the button. Wrote some code to provide feedback to the user after submitting their confirmation form. Did some research on Angular framework.

* What is planned to be done until the next scrum meeting?

Write code to successfully submit changes and form. Route to a page after submitting and possibly have a pop-up confirming their save. Finish documentation

* What are the hurdles?

Learning to code in Angular. No documentation in the code. Randomly undone parts of the site make it a little confusing to debug sometimes.

Attendees: Daniel, Vladan, Michael, Jonathan

Start time: 4:00 PM 6/3/2016

End time: 4:30 PM 6/3/2016

Daniel:

* What was done since the last scrum meeting?

Fix all bugs with the previous implementation.

* What is planned to be done until the next scrum meeting?

Attend bi-weekly meeting and start working on user stories for sprint 2.

* What are the hurdles?

Code is in dire need of refactoring, previous user stories were defective and required repair.

Vladan:

* What was done since the last scrum meeting?

Fixed some major bugs and deployed fixes to vip.fiu.edu server.

* What is planned to be done until the next scrum meeting?

Once more review all important features and test them for bugs.

* What are the hurdles?

Keep finding random bugs.

Michael:

* What was done since the last scrum meeting?

Finished documentation of my user story.

* What is planned to be done until the next scrum meeting?

N/a Since I am done this sprint and there is a meeting for the beginning of next sprint.

* What are the hurdles?

N/A. No hurdles.

Johnny:

* What was done since the last scrum meeting?

Did the sprint review meeting with Mohsen. Continued work on user story #954. Reviewed the 2 stories he asked us to.

* What is planned to be done until the next scrum meeting?

Finish user story #954. Meet with mohsen for sprint planning meeting.

* What are the hurdles?

Learning Angular mostly. Fixing broken code from previous developers.

Attendees: Daniel, Vladan, Michael, Jonathan

Start time: 6:00 PM 6/7/2016

End time: 6:30 PM 6/7/2016

Daniel:

* What was done since the last scrum meeting?

Prepared the user stories, worked on the feature document.

What is planned to be done until the next scrum meeting?

Begin coding the first user story - displaying the username in the top right corner of the screen.

* What are the hurdles?

Understanding how the user session works. The website is using a profile user service that uses Angler - makes HTTP GET request - using Passport module.

Vladan:

* What was done since the last scrum meeting?

Created three user stories.

* What is planned to be done until the next scrum meeting?

Finish the feature document and working on the code as soon as possible. Working on node email module and fix the bugs. Research JQuery and libraries.

* What are the hurdles?

Learning how to write HTTP Upload functionality for NodeJS. Some issues with Javascript syntax.

Michael:

* What was done since the last scrum meeting?

Fixed all of the links for the various user types.

* What is planned to be done until the next scrum meeting?

Push fixes to github. Documentation for the stories and attempt to working on the user stories.

* What are the hurdles?

N/A

Johnny:

* What was done since the last scrum meeting? Finished refining user story and split it up into 2. Created the feature document for sprint 2.
* What is planned to be done until the next scrum meeting?

Begin working on icons. Will research sources for icons and then we will all talk together about which icons look the best. We will also talk to Mr. Mohsen about which icons he likes, so we can all agree on the best icons.

* What are the hurdles?

A lot of the icons are licensed - so will do a workaround and possibly create your own icons.

Attendees: Daniel, Vladan, Michael, Jonathan

Start time: 6:00 PM 6/8/2016

End time: 6:30 PM 6/8/2016

Daniel:

* What was done since the last scrum meeting?

Finish user story #970.

What is planned to be done until the next scrum meeting?

Finish user story #979.

* What are the hurdles?

The poorly refactored code by the previous developers.

Vladan:

* What was done since the last scrum meeting?

Finished most of the coding for the Profile Page User Story. Finished most of the documentation for this story as well/

What is planned to be done until the next scrum meeting?

Completely finish the User story for the Profile Page, and begin working on the final user story for the Team Proposal Page.

* What are the hurdles?

I had some trouble adding new controllers and modules, but have resolved all of these issues.

Michael:

* What was done since the last scrum meeting?

Worked on documentation and Review Student applications user story

* What is planned to be done until the next scrum meeting?

Finish Review Student Applications user story.

* What are the hurdles?

Trouble starting the Review Student applications so far decided to look at ReviewRegistration as an example to help me start.

Johnny:

* What was done since the last scrum meeting?

Found some icons, redesigned them a bit, had members opinions on it. Checked implementation for buttons. Began feature documents

* What is planned to be done until the next scrum meeting?

Upload the new icons and add profile link functionality. Maybe complete feature document and testing as well

* What are the hurdles?

I may not be able to meet tomorrow because i have to travel 3 hours by car twice for an interview. Finding icons is a bit more troublesome then some think.

Attendees: Daniel, Vladan, Michael, Jonathan

Start time: 6:00 PM 6/9/2016

End time: 6:30 PM 6/9/2016

Daniel:

* What was done since the last scrum meeting?

Finish user story #979.

What is planned to be done until the next scrum meeting?

Start user story #981.

* What are the hurdles?

The poorly refactored code by the previous developers.

Vladan:

* What was done since the last scrum meeting?

FInish user story.

What is planned to be done until the next scrum meeting?

Work on redirects.

* What are the hurdles?

Making controllers.

Michael:

* What was done since the last scrum meeting?

Changed some text for documentation of the user stories and worked on reviewStudentApplication and ProjectProposal pages.

* What is planned to be done until the next scrum meeting?

Apply for Project and Propose Project buttons for main page. As well as working on the reviewStudentApplication and ProjectProposal pages.

* What are the hurdles?

Difficulty understanding why I cannot enter my controller function. I think its because of a problem with my injection. Not sure.

Johnny:

* What was done since the last scrum meeting?

* What is planned to be done until the next scrum meeting?

* What are the hurdles?

Attendees: Daniel, Vladan, Michael, Jonathan

Start time: 6:00 PM 6/10/2016

End time: 6:30 PM 6/10/2016

Daniel:

* What was done since the last scrum meeting?

Work halfway on #981

What is planned to be done until the next scrum meeting?

Finish user story #981.

* What are the hurdles?

The poorly refactored code by the previous developers.

Vladan:

* What was done since the last scrum meeting?

Assigned new user stories.

* What is planned to be done until the next scrum meeting?

Push all changes/fixes/updates to live server for review. Work on NEW user story.

* What are the hurdles?

None

Michael:

* What was done since the last scrum meeting?

Finish the two buttons on the main page and making progress on review student applications and review project proposals.

* What is planned to be done until the next scrum meeting?

Continue working on review student applications and review project proposals.

* What are the hurdles?

Trying to inject the controller.

Johnny:

* What was done since the last scrum meeting?

* What is planned to be done until the next scrum meeting?

* What are the hurdles?

Attendees: Daniel, Vladan, Michael, Jonathan

Start time: 7:00 PM 6/13/2016

End time: 7:30 PM 6/13/2016

Daniel:

* What was done since the last scrum meeting?

Finished user story #981. Implemented to-do functionality: shows notifications and notifies users.

* What is planned to be done until the next scrum meeting?

Work on next user stories and fix bugs found by Mohsen

* What are the hurdles?

Understanding the code written.

Vladan:

* What was done since the last scrum meeting?

Worked on the bugs that Mohsen talked about in the emails.

* What is planned to be done until the next scrum meeting?

VerifiedEmail, send the pi an approval when logging in with gmail. Fix update profile page so co-pi/pi can update rank without approval.

* What are the hurdles?

Problems with cookies. Cookie data is easily manipulated so now going to directly check if the user is online. More difficult to write the code in angular to achieve same functionality.

Michael:

* What was done since the last scrum meeting?

Worked on the review project proposal page and got it to retrieve information from the server. Currently working on the Accept/reject functions. The review student application page isnt working as intended - retrieves all users from profile, needs to only get user info for the ones who sent in an application.

* What is planned to be done until the next scrum meeting?

Attempting to complete Review Project Proposal.

* What are the hurdles?

N/A.

Johnny:

* What was done since the last scrum meeting?

I finished my feature document, added new icons, etc.

* What is planned to be done until the next scrum meeting?

Create new user story or take out

* What are the hurdles?

Normal.

Attendees: Daniel, Vladan, Michael, Jonathan

Start time: 7:00 PM 6/14/2016

End time: 7:30 PM 6/14/2016

Daniel:

* What was done since the last scrum meeting?

Remove co-pi approval from gmail login and email verification from gmail login. Fix gmail login bug where it states token used already. Added email notification and todo notification for project proposal, apply to project etc.

* What is planned to be done until the next scrum meeting?

Perform more bug fixes, tests, and finish rest of feature documents.

* What are the hurdles?

None currently.

Vladan:

* What was done since the last scrum meeting?

Profile page now automatically refreshes after it has been updated. An approval email is now sent to the PI/CoPi for students who want to update their profiles. Faculty members do not need permission to update their profiles, so no email is sent for them, and changes are automatically saved to the database. I added a new story in the backlog as proposed by Mohsen.

* What is planned to be done until the next scrum meeting?

Replace the “cookie functions” with a better solution.

* What are the hurdles?

None.

Michael:

* What was done since the last scrum meeting?

Got the Accept Project function to work - the problem has been fixed. Reject projects function was also worked on and finished. The entire Review Proposal Function is done. Now I just need feedback on it.

* What is planned to be done until the next scrum meeting?

Working on Review Student Applications.

* What are the hurdles?

Had an issue with getting the members field from the projects through the reviewstudentappcontroller’s loadProfile function.

Johnny:

* What was done since the last scrum meeting?

Created user story #1011 as requested by Mohsen from the last scrum. Currently working on it along with the feature document. Added user story to sprint board and created related tasks

* What is planned to be done until the next scrum meeting?

Continue testing the main feature and filling out the user feature document

* What are the hurdles?

Had a merge conflict trying to pull the latest integration branch. Took about an hour to fix because lacked knowledge on git commands. Did manage to fix it though

Attendees: Daniel, Vladan, Michael, Jonathan

Start time: 7:00 PM 6/15/2016

End time: 7:30 PM 6/15/2016

Daniel:

* What was done since the last scrum meeting?

Fixed Gmail login bug when logging in without fiu.edu account. Fixed ../error route bug where links wouldn’t work.

* What is planned to be done until the next scrum meeting?

Will fix more bugs refine his user stories and double check so no errors over the weekends

* What are the hurdles?

The bugs

Vladan:

* What was done since the last scrum meeting?

Changing user type to copi/pi and staff/faculty requires approval from copi/pi and sends email to copi/pi. Added the ability to check if a user is logged in or not. If not logged in, it redirects to login page, and then when user logs in they will go to that page they were viewing.

* What is planned to be done until the next scrum meeting?

The drop down on rank will automatically change based on selection in user type.

* What are the hurdles?

Having issues with injections to controller.

Michael:

* What was done since the last scrum meeting?

Working on the review students application page - getting the students from active projects to show up on the page.

* What is planned to be done until the next scrum meeting?

Think of a way to have Faculty/Staff communicate with the students.

* What are the hurdles?

Issues retrieving the data from the database - fixed now.

Johnny:

* What was done since the last scrum meeting?

I have done testing, and auditing the features.

* What is planned to be done until the next scrum meeting?

Test more features as they get implemented.

* What are the hurdles?

Finding all possible test cases.

Attendees:Vladan, Michael, Jonathan

Start time: 7:00 PM 6/16/2016

End time: 7:30 PM 6/16/2016

Vladan:

* What was done since the last scrum meeting?

Profile page fixed ranks to display relevant ranks by user type. Updated update profile page so user types can change rank without approval.

* What is planned to be done until the next scrum meeting?

Help Danny finish stories, push integration to live server with latest code

* What are the hurdles?

Git issues with integration and all other branches being synchronized

Michael:

* What was done since the last scrum meeting?

Finished writing the approve/reject student application functions. Fixed bugs with the student application page. Worked on merge conflicts.

* What is planned to be done until the next scrum meeting?

Trying to fix all integration issues. Fixing various issues.

* What are the hurdles?

Git issues with merging, bug with student application page.

Johnny:

* What was done since the last scrum meeting?

Working on the Git Issues. Fixing merge conflicts and problems with getting latest code.

* What is planned to be done until the next scrum meeting?

Research how to fix git issues and finish feature documents.

* What are the hurdles?

Git issues with synchronized and not knowing much about git.

Attendees:Vladan, Michael, Jonathan

Start time: 7:00 PM 6/17/2016

End time: 7:30 PM 6/17/2016

Vladan:

* What was done since the last scrum meeting?

Fixed bugs with the code and helped Daniel with finishing his user stories.

* What is planned to be done until the next scrum meeting?

Confirm with the group that all code is finished so we can merge in preparation for the demo on Monday.

* What are the hurdles?

Michael:

* What was done since the last scrum meeting?

Testing code

* What is planned to be done until the next scrum meeting?

Work on merging code

* What are the hurdles?

Got a migraine and had to stop working

Johnny:

* What was done since the last scrum meeting?

We didn’t have a meeting this day

* What is planned to be done until the next scrum meeting?

N/A

* What are the hurdles?

N/A

Attendees:Vladan, Michael, Jonathan, Daniel

Start time: 7:00 PM 6/20/2016

End time: 7:30 PM 6/20/2016

Vladan:

* What was done since the last scrum meeting?

We prepared the latest code revisions to deploy to the live server to prepare for the sprint review meeting.

* What is planned to be done until the next scrum meeting?

Fix the issues with the server crashing periodically. Create a new user story for all of the new bugs that were found in the sprint review.

* What are the hurdles?

Communication in our team

Michael:

* What was done since the last scrum meeting?

Fix code and push changes to live server with team. Sprint Review and Retrospective.

* What is planned to be done until the next scrum meeting?

Monitor server and fix any errors

* What are the hurdles?

Fixing merge issues

Johnny:

* What was done since the last scrum meeting?

Tested all main features pushed on live server. Found bugs and logged and went over them with teammates

* What is planned to be done until the next scrum meeting?

Have scrum planning meeting, review new user stories, select them and create them.

* What are the hurdles?

Many bugs, more found by Mohsen. Finding bug errors and we need better documentation on the code, we shouldn’t be like previous developers with no documentation.

Daniel:

* What was done since the last scrum meeting?

Prepare for sprint review meeting.

* What is planned to be done until the next scrum meeting?

Put user stories in backlog move some to sprint 3. Also transfer incomplete user stories from sprint 2 to sprint 3.

* What are the hurdles?

Communication.

Attendees:Vladan, Michael, Jonathan, Daniel

Start time: 7:00 PM 6/21/2016

End time: 7:30 PM 6/21/2016

Vladan:

* What was done since the last scrum meeting?

Obtained approval for the new user stories. Finished two visual user guides for Deleting Users from Database, and Resetting the VIP server.

* What is planned to be done until the next scrum meeting?

Finish feature documents from Sprint 2, begin working on Sprint 3 user stories.

* What are the hurdles?’

Style and consistency of Class and Sequence Diagrams needs to be improved.

Michael:

* What was done since the last scrum meeting?

Creating new user stories and fixing errors.

* What is planned to be done until the next scrum meeting?

Work on feature document diagrams

* What are the hurdles?

Diagrams

Johnny:

* What was done since the last scrum meeting?

Had sprint planning meeting, worked with all members to find bug crashing live server, created new user stories and got them approved by Mohsen

* What is planned to be done until the next scrum meeting?

Created related tasks, review code for my user stories, begin on a user story

* What are the hurdles?

Fixing a server crashing bug. Logs were’nt showing source of the error.

Daniel:

* What was done since the last scrum meeting?

Write user stories for sprint 3, move some out of the backlog, do sprint 3 planning.

* What is planned to be done until the next scrum meeting?

Finish to-do user story.

* What are the hurdles?

Communication.

Attendees:Vladan, Michael, Jonathan, Daniel

Start time: 7:00 PM 6/22/2016

End time: 7:30 PM 6/22/2016

Vladan:

* What was done since the last scrum meeting?

Created two visual guides: 1 How to remotely connect to VIP mongodb and how to delete a user from a database, 2 How to reset VIP server in case it goes offline. I updated the user stories for the sprint. Created the acceptance criteria for the stories and got them approved.Started working on the user story bugs(9 bugs found on monday) and fixed a few of them. Started modifying the class diagrams and editing it for consistency so we all have the same style.

* What is planned to be done until the next scrum meeting?

Working on sequence & use diagrams. Finish half of the bugs fixed so for next meeting, I can show a demonstration of the fixes.

* What are the hurdles?

Trying to have consistency on the diagrams.

Michael:

* What was done since the last scrum meeting?

Reading books from software engineering last semester to get a better idea on how to do the diagrams. Finished use case diagrams - going to show Mohsen to review it. Looked at Mohsens email regarding the sequence diagrams to get a better idea on how to do it. Got the user stories approved, and updated the sprint view for mingle. Downloaded and installed Visio to make sure that all diagrams are consistent amongst team members.

* What is planned to be done until the next scrum meeting?

Finish the diagrams and send them to Mohsen via email to get them approved. Then going to work on new stories for this sprint.

* What are the hurdles?

Contradictory styles for making the diagrams makes it difficult to know which style to use.

Johnny:

* What was done since the last scrum meeting?

Made server restart automatically on crash using forever node module. Johnny also started testing more features. Also made new user stories, and finished feature document for user story #1011.

* What is planned to be done until the next scrum meeting?

I am will finish related task. Add the related tasks to the testing features user story how we stopped the server from crashing. Start working on one of my user stories.

* What are the hurdles?

Feature story #1011.

Daniel:

* What was done since the last scrum meeting?

Worked on to-do user story. Fixed the to-do bug and pushed it to live..

* What is planned to be done until the next scrum meeting?

Going to start working on a new story. Work on diagrams from previous stories for presentation

* What are the hurdles?

No hurdles today

Attendees:Vladan, Michael, Daniel

Start time: 7:00 PM 6/23/2016

End time: 7:30 PM 6/23/2016

Vladan:

* What was done since the last scrum meeting?

Got feedback for the diagrams and revised. Setup the dev server with Michael. Making sure that VIP server is only running the stable version.

* What is planned to be done until the next scrum meeting?

Finish and revise feature document for last sprint. Start the new user stories which is the 9 bugs. Whenever I fix one, I will upload the fixes to dev server to test them so they don't crash the main site.

* What are the hurdles?

Issues with making the diagrams, so I had to do some extra research and get feedback.

Michael:

* What was done since the last scrum meeting?

Helped set up the dev server and revised the diagrams after receiving feedback from Mohsen. Started coding recent history feature for the new sprint.

* What is planned to be done until the next scrum meeting?

Sending class diagram to Mohsen, and then revising the documents based on the feedback. Continue working on the recent history user story.

* What are the hurdles?

Having an issue with the recent history user story - some minor bugs.

Daniel:

* What was done since the last scrum meeting?

Worked on the gmail functionality, so you can log in if you're a student and a faculty with the gmail login. Worked the feature document (Diagrams).

* What is planned to be done until the next scrum meeting?

Work on the class diagram and feature document.

* What are the hurdles?

None at the moment.

Attendees:Vladan, Michael, Daniel

Start time: 7:00 PM 6/24/2016

End time: 7:30 PM 6/24/2016

Vladan:

* What was done since the last scrum meeting?

Edited the accept profile page so that it refreshes after update. And updated the diagrams and feature documents. Fixed the bug where it was sending multiple emails.

* What is planned to be done until the next scrum meeting?

Bug with verifyuser with alertbox. Upload the changes to dev server after group has finished a lot of their changes.

* What are the hurdles?

Diagrams took more time than expected.

Johnny:

* What was done since the last scrum meeting?

I found script for the popups, worked on user story for team page. The faculty and student shown.

* What is planned to be done until the next scrum meeting?

Keep working on existing user story, and fix HTML.

* What are the hurdles?

Didn’t make the scrum meeting yesterday.

Michael:

* What was done since the last scrum meeting?

Got information from Mohsen about how the mobile version for the website displays the 2 main buttons in a strange format. Resized the images so they look better on mobile version. Worked on the recent history feature - finished the layout of the table.

* What is planned to be done until the next scrum meeting?

Fix the colors of the 2 buttons on the main page for it to be consistent with the rest of the site. Finish the presentation for Monday. Work on the recent history user story.

* What are the hurdles?

None at the moment.

Daniel:

* What was done since the last scrum meeting?

Started working on edit project feature, fixing edit button.

* What is planned to be done until the next scrum meeting?

Prepare feature documents and prepare for the presentation

* What are the hurdles?

None at the moment

Attendees:Vladan, Michael, Daniel

Start time: 7:00 PM 6/28/2016

End time: 7:30 PM 6/282016

Vladan:

* What was done since the last scrum meeting?

Fixed all the previous bugs when we were testing the dev server: todo bugs, reviewuser,co-pi/pi permissions to all links, review pages refresh(dynamic), updated emails so we all get emails, profile gets refreshed after accept or reject.

* What is planned to be done until the next scrum meeting?

Work on Forget password. Simple button for sending a message to students in teams page.

* What are the hurdles?

Forget password, because they changed the api. It was using an older version we have to upgrade the code.

Johnny:

* What was done since the last scrum meeting?

I have changed all notification to pop-up. Student and faculty are now appearing on the teams page.

* What is planned to be done until the next scrum meeting?

I am going to fix pop-ups and push changes to live or dev server. Pop-ups need to refresh page after confirmation.

* What are the hurdles?

Figuring out why it takes a long time to pop-up.

Michael:

* What was done since the last scrum meeting?

Fixed the colors for the buttons on the home page. Added permissions so that all Pi/CoPis can see all of the links. Made a new schema for storing log files for the history feature- name, time, accepted/rejected. Formatted the table for reviewing project proposals and review student applications. Added functionality for various sized monitors/mobile devices - the screen width affects the font size.

* What is planned to be done until the next scrum meeting?

Making it so that when someone accepts/rejects, it gets added to the log files for the recent history feature.

* What are the hurdles?

With creating the schema - not sure which fields to use.

Daniel:

* What was done since the last scrum meeting?

Worked on fixing the edit project bug. Now able to edit the project if user is a faculty or higher type. Edited projects need to be approved first.

* What is planned to be done until the next scrum meeting?

Fixing more bugs, pushing edit project changes to live.

* What are the hurdles?

No hurdles today

Attendees:Vladan, Michael, Daniel

Start time: 7:00 PM 6/29/2016

End time: 7:30 PM 6/29/2016

Vladan:

* What was done since the last scrum meeting?

Fixed many bugs with the server.

* What is planned to be done until the next scrum meeting?

Worked on new issues that were found in the review.

* What are the hurdles?

Johnny:

* What was done since the last scrum meeting?

All pop-ups are implemented. They now refresh the page and display appropriate message per action. Teams page UI updated. Mentors/students now show. Minor updates to teams page as well

* What is planned to be done until the next scrum meeting?

Fix bugs presented by Mohsen, finish implementing teams page functionalities and UI updates

* What are the hurdles?

Few, just need better debugging amongst the team. Time constraints as well. Pressure to finish quickly to go live.

Michael:

* What was done since the last scrum meeting?

Created service to save information using the log schema. Created service and controller function to retrieve log information.

* What is planned to be done until the next scrum meeting?

Finish the recent history feature and write in “for student” and “for faculty” on the buttons as well as check folder logo.

* What are the hurdles?

none

Daniel:

* What was done since the last scrum meeting?

Fix bugs.

* What is planned to be done until the next scrum meeting?

Fix more bugs.

* What are the hurdles?

Understanding the spaghetti code.

Attendees:Vladan, Michael, Daniel, Johnny

Start time: 7:00 PM 7/6/2016

End time: 7:30 PM 7/6/2016

Vladan:

* What was done since the last scrum meeting?

Fixed a bunch of bugs and updated the live server. Began working on the send message feature.

* What is planned to be done until the next scrum meeting?

Continue to work on messaging feature and fixing other issues that may come up. Updating the live server at 1 am.

* What are the hurdles?

Tired.

Johnny:

* What was done since the last scrum meeting?

I created the tech support form, and sends email based on the topic you choose. I added related tasks to the user stories

* What is planned to be done until the next scrum meeting?

Add team pages UI and video feature and gallery.

* What are the hurdles?

No hurdles today.

Michael:

* What was done since the last scrum meeting?

FIxed a button with Johnny and Daniel - worked together. Tested it and it works perfectly. Created a new task for the admin panel - updated acceptance criteria. Created skeleton for admin panel. Now working on layout for admin panel.

* What is planned to be done until the next scrum meeting?

Finishing the layout for the admin panel and working on the functionality for the panel - for example, remove users, and a “clear button” for flushing the logs so they can be readable.

* What are the hurdles?

Not experienced with web design so needs some extra time.

Daniel:

* What was done since the last scrum meeting?

Quality of life updates like message for unverified users trying to log in.

* What is planned to be done until the next scrum meeting?

Add loading to all asynchronous operations, fix any bugs and test, and help others

* What are the hurdles?

None

Attendees:Vladan, Michael, Daniel, Johnny

Start time: 7:00 PM 7/7/2016

End time: 7:30 PM 7/7/2016

Vladan:

* What was done since the last scrum meeting?

Fixed a bunch of bugs and updated the live server. Began working on the send message feature.

* What is planned to be done until the next scrum meeting?

Continue to work on messaging feature and fixing other issues that may come up. Updating the live server at 1 am.

* What are the hurdles?

Tired.

Johnny:

* What was done since the last scrum meeting?

I created the tech support form, and sends email based on the topic you choose. I added related tasks to the user stories

* What is planned to be done until the next scrum meeting?

Add team pages UI and video feature and gallery.

* What are the hurdles?

No hurdles today.

Michael:

* What was done since the last scrum meeting?

FIxed a button with Johnny and Daniel - worked together. Tested it and it works perfectly. Created a new task for the admin panel - updated acceptance criteria. Created skeleton for admin panel. Now working on layout for admin panel.

* What is planned to be done until the next scrum meeting?

Finishing the layout for the admin panel and working on the functionality for the panel - for example, remove users, and a “clear button” for flushing the logs so they can be readable.

* What are the hurdles?

Not experienced with web design so needs some extra time.

Daniel:

* What was done since the last scrum meeting?

Quality of life updates like message for unverified users trying to log in.

* What is planned to be done until the next scrum meeting?

Add loading to all asynchronous operations, fix any bugs and test, and help others

* What are the hurdles?

None

Attendees:Vladan, Michael, Daniel, Johnny

Start time: 7:00 PM 7/8/2016

End time: 7:30 PM 7/8/2016

Vladan:

* What was done since the last scrum meeting?

Fixed a bunch of bugs and updated the live server. Began working on the send message feature.

* What is planned to be done until the next scrum meeting?

Continue to work on messaging feature and fixing other issues that may come up. Updating the live server at 1 am.

* What are the hurdles?

Tired.

Johnny:

* What was done since the last scrum meeting?

Worked on video/gallery feature for projects

* What is planned to be done until the next scrum meeting?

Finish the video/gallery feature and work on the teams page UI and update dev with it for testing

* What are the hurdles?

Just lots of bugs with the uploading of videos and size issues and learning how to fix it

Michael:

* What was done since the last scrum meeting?

FIxed a button with Johnny and Daniel - worked together. Tested it and it works perfectly. Created a new task for the admin panel - updated acceptance criteria. Created skeleton for admin panel. Now working on layout for admin panel.

* What is planned to be done until the next scrum meeting?

Finishing the layout for the admin panel and working on the functionality for the panel - for example, remove users, and a “clear button” for flushing the logs so they can be readable.

* What are the hurdles?

Not experienced with web design so needs some extra time.

Daniel:

* What was done since the last scrum meeting?

Quality of life updates like message for unverified users trying to log in.

* What is planned to be done until the next scrum meeting?

Add loading to all asynchronous operations, fix any bugs and test, and help others

* What are the hurdles?

None

Attendees:Vladan, Michael, Daniel, Johnny

Start time: 7:00 PM 7/11/2016

End time: 7:30 PM 7/11/2016

Vladan:

* What was done since the last scrum meeting?

Worked on the filters for the admin panels. Created the messaging feature for reply to and header for emails.

* What is planned to be done until the next scrum meeting?

Integrate the messaging feature to have the user go back to the website so they fill out a form to send a message.

* What are the hurdles?

Difficulty making forms.

Johnny:

* What was done since the last scrum meeting?

Started working on gallery feature.

* What is planned to be done until the next scrum meeting?

I have to add it to the team’s page. Push it to the dev.

* What are the hurdles?

Some bugs with the features. Come up with constraints as to what content can be uploaded to the server.

Michael:

* What was done since the last scrum meeting?

Worked on the layout for the admin panel - layout is almost done. Worked on the controller function, created delete log button.

* What is planned to be done until the next scrum meeting?

The layout will be changed for the admin panel so that the filter will affect the other features in the admin panel. Finish the rest of the features.

* What are the hurdles?

No hurdles.

Daniel:

* What was done since the last scrum meeting?

When account is rejected the rejected account is deleted from database whereas before it stayed and email couldn’t be reused EVER AGAIN.

* What is planned to be done until the next scrum meeting?

Fix bugs in the system and help out teammates

* What are the hurdles?

None today

Attendees:Vladan, Michael, Daniel, Johnny

Start time: 7:00 PM 7/12/2016

End time: 7:30 PM 7/12/2016

Vladan:

* What was done since the last scrum meeting?

Made progress on messaging feature, made html page with all the contents. Coded all the features to send emails to multiple students at the same time. Email feature works for Messaging feature.

* What is planned to be done until the next scrum meeting?

Messaging feature look better and match the colors of the website. Testing on the feature.

* What are the hurdles?

Trouble with web design.

Johnny:

* What was done since the last scrum meeting?

Finish gallery feature, added a warning, which they can and cannot upload. Added team page.

* What is planned to be done until the next scrum meeting?

Design of team page, help with messaging feature.

* What are the hurdles?

Nothing

Michael:

* What was done since the last scrum meeting?

Changed layout of admin panel so profile search is on top. Removed a redundant user info panel. Filter function works now.

* What is planned to be done until the next scrum meeting?

Finish creating the functions and functionalities for admin panel

* What are the hurdles?

No hurdles today.

Daniel:

* What was done since the last scrum meeting?

Made functionality to delete user from admin panel, added warning when deleting,

* What is planned to be done until the next scrum meeting?

WIll finish the design of the admin panel and help Michael and other teammates.

* What are the hurdles?

AngularJS syntax/scope issues.

Attendees:Vladan, Michael, Daniel, Johnny

Start time: 7:00 PM 7/13/2016

End time: 7:30 PM 7/13/2016

Vladan:

* What was done since the last scrum meeting?

Daniel and I, have done a lot of progress on the messaging feature. Filter by project. Nice interface for adding users to the recipient list. Updated the teams page, messaging buttons work now.

* What is planned to be done until the next scrum meeting?

Bug with filter, not updating list correctly unless refreshed. Add Code to send the email. Implement messaging feature to the admin panel.

* What are the hurdles?

Issues with implementing a custom filter.

Johnny:

* What was done since the last scrum meeting?

* What is planned to be done until the next scrum meeting?

Finish the profile page and link it with the resume feature

* What are the hurdles?

Issues with class names when restructuring and updating UI

Michael:

* What was done since the last scrum meeting?

Working on admin panel - will be done tonight. Confirm/reject user and change user type are complete. Change user project as well.

* What is planned to be done until the next scrum meeting?

Reviewed a task, and missing filter so need to update it. Need to test admin panel.

* What are the hurdles?

No hurdles.

Daniel:

* What was done since the last scrum meeting?

Removed extra divs in admin panel and restructured UI. Helped vlad fix messaging system issue.

* What is planned to be done until the next scrum meeting?

Help others with their stories and work on my feature docs.

* What are the hurdles?

No hurdles.

Attendees:Vladan, Michael, Daniel, Johnny

Start time: 7:00 PM 7/20/2016

End time: 7:30 PM 7/20/2016

Vladan:

* What was done since the last scrum meeting?

Finished feature document for the sprint. Worked on user story to view active and inactive projects.

* What is planned to be done until the next scrum meeting?

Continue working on user stories and update dev server for johnny and then update live server.

* What are the hurdles?

none

Johnny:

* What was done since the last scrum meeting?

Work on sidebar.

* What is planned to be done until the next scrum meeting?

Continuing to work on sidebar and more of my user stories.

* What are the hurdles?

NONE

Michael:

* What was done since the last scrum meeting?

Fixed a few bugs and pushed them into integration and worked on feature documents.

* What is planned to be done until the next scrum meeting?

Work on user story and help the team

* What are the hurdles?

None

Daniel:

* What was done since the last scrum meeting?

Fixed bugs and typos, added feature where if you’re redirected from a page it will send you back to the page you were on after sign in. Added warning for gmail logins without @fiu.edu.

* What is planned to be done until the next scrum meeting?

Work on stories

* What are the hurdles?

Nothing

Attendees:Vladan, Michael, Daniel, Johnny

Start time: 7:00 PM 7/22/2016

End time: 7:30 PM 7/22/2016

Vladan:

* What was done since the last scrum meeting?

When somebody edits the project, they will receive an email that the project has been edited. Updated video filters, working for all youtube links. Worked on powerpoint checkpoint.

* What is planned to be done until the next scrum meeting?
* What are the hurdles?

No hurdles

Johnny:

* What was done since the last scrum meeting?

Added buttons to teams page including github.

* What is planned to be done until the next scrum meeting?

Work on presentation slides.

* What are the hurdles?

None.

Michael:

* What was done since the last scrum meeting?

Worked on the vip detailed page to show faculty and mentors, add fields to propose project to allow addition of faculty and staff. Tested and fixed some bugs, worked with Danny to get the show users feature working and removing and adding users profile.

* What is planned to be done until the next scurm meeting?

Work on other user story and the presentation for the checkpoint on Monday.

Took longer than expected to make some of the fixes.

Daniel:

* What was done since the last scrum meeting?

Added something.

* What is planned to be done until the next scrum meeting?

Plans to do something. Add functionality to transfer people in admin panel from faculty and to mentor

* What are the hurdles?

Attendees:Vladan, Michael, Daniel, Johnny

Start time: 7:00 PM 7/27/2016

End time: 7:30 PM 7/27/2016

Vladan:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Johnny:

* What was done since the last scrum meeting?

* What is planned to be done until the next scrum meeting?

* What are the hurdles?

Michael:

* What was done since the last scrum meeting?
* What is planned to be done until the next scurm meeting?
* What are the hurdles?

Daniel:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?