Attendees: Daniel,Michael,Johnatan,Vladan

Start time: 6/2/2016 7:30 PM

End time: 6/2/2016 8:30 PM

After discussion, the velocity of the team were estimated to be 8 since the average user story is worth 8 user points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* #944 : Synchronize semester schedules (40 pts)
* #943: Fill in information into Team Document files (24 pts)
* #942: Read Only Respective Student's Sprint Score sheet (16 pts)
* #945: Create new Project folder on Google Drive and Populate the folder (16 pts)

The team members indicated their willingness to work on the following user stories.

* Daniel Lopez:
  + User Story #955 Testing and modifying faculty project proposal process
* Michael Martinez
  + User Story #958 Testing the links.
* Vladan Lalovic
  + User Story #956 Testing and modifying login, email verification, and create an account process
* Johnatan Jensen
  + User Story #954 Testing and modifying students application process

Attendees: Daniel,Michael,Johnatan,Vladan

Start time: 7/1/2016 7:30 PM

End time: 7/1/2016 8:30 PM

After discussion, the velocity of the team were estimated to be 8 since the average user story is worth 8 user points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

The team members indicated their willingness to work on the following user stories.

Attendees: Daniel,Michael,Johnatan,Vladan

Start time: 7/18/2016 7:30 PM

End time: 7/18/2016 8:30 PM

After discussion, the velocity of the team were estimated to be 8 since the average user story is worth 8 user points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

The team members indicated their willingness to work on the following user stories.

Attendees: Daniel,Michael,Johnatan,Vladan

Start time: 8/1/2016 7:30 PM

End time: 8/1/2016 8:30 PM

After discussion, the velocity of the team were estimated to be 8 since the average user story is worth 8 user points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

The team members indicated their willingness to work on the following user stories.