Project Title:

**Mobile Judge 8.0**

Student Members:

**Tiago Moore**

**Victoriano Vega**

**Steven Rowe**

**Jorge Perez**

**Andres Villa**

**Miguel Conde**

**Rodolfo Viant**

Product Owners:

**Masoud Sajdadi**

Mentors:

**Frank Hernandez**

**Francisco Ortega**

Instructor:

**Masoud Sadjadi**

**Sprint 1 Review Meeting Notes**

**Date: 2/1/2016**

**Attendees:Tiago,Rodolfo,Victoriano,Jorge,Andres,Miguel,Steven**

**Start time:2100**

**End time:2130**

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

* User Story: #542 Add Check Box on Filters for People Selection - Upon small changes

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

* User Story: #542 Add Check Box on Filters for People Selection
  + Reason for rejection:
    - Incomplete
  + How this should be reflected on the user story definition in Mingle:
    - Add additional tasks
* User Story - #523 - Add Search Feature to Email Wizard
  + Reason for rejection:
    - Incomplete
  + How this should be reflected on the user story definition in Mingle:
    - Fix bugs in the implementation
* User Story: - User Story - #524 - User List Show Sizes
  + Reason for rejection:
    - Incomplete
  + How this should be reflected on the user story definition in Mingle:
    - Add additional tasks
* User Story:-User Story - # 520 - Manage Profile
  + Reason for rejection:
    - Incomplete
  + How this should be reflected on the user story definition in Mingle:
    - Add additional tasks
* - User Story - # - Export Grades
  + Reason for rejection:
    - Incomplete
  + How this should be reflected on the user story definition in Mingle:
    - Define tasks
    - Redraw Diagrams
* User Story: #547 Implement Docker CI
  + Reason for rejection:
    - Incomplete
  + How this should be reflected on the user story definition in Mingle:
    - Add user tutorial

**Sprint 2 Review Meeting Notes**

**Date: 2/15/2016**

**Attendees: Tiago, Rodolfo, Andres, Victoriano, Jorge, Miguel, Steven**

**Start time: 2100**

**End time: 2230**

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

* User Story: #547 Implement Docker CI
* User Story: #523 Add Search Feature to Email Wizard
* User Story: #524 Manage List Size
* User Story: #520 Manage Profile
* User Story: #548 Export Grades
* User Story: #598 Feasibility Story

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

* User Story: #543 Manage Judges
  + Reason for rejection:
    - Incomplete
  + How this should be reflected on the user story definition in Mingle:
    - Add additional tasks
* User Story - #544 Manage Students
  + Reason for rejection:
    - Incomplete
  + How this should be reflected on the user story definition in Mingle:
    - Add additional Tasks

**Sprint 3 Review Meeting Notes**

**Date: 2/28/2016**

**Attendees: Tiago, Victoriano, Steven, Jorge, Andres, Miguel, Rodolfo**

**Start time:2100**

**End time: 2300**

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

* User Story: #623 Visualize Account States
* User Story: #622 Unlink Accounts
* User Story: #525 Review Grades
* User Story: #543 Manage Judges
* User Story: #544 Manage Students
* User Story: #519 Link Login

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

**Sprint 4 Review Meeting Notes**

**Date: 3/21/2016**

**Attendees: Tiago, Victoriano, Steven, Jorge, Andres, Miguel, Rodolfo**

**Start time: 2100**

**End time: 2300**

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

* User Story: #844 View Page Footer
* User Story: #842 View Contact Page
* User Story: #843 View Main Page
* User Story: #847 View How VIP Credits Count
* User Story: #854 View VIP Competitions
* User Story: #856 Install Development Stack onto Development Server
* User Story: #855 Write Database Schema

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

* User Story: #840 View Website Header
  + Reason for rejection:
    - Incomplete
  + How this should be reflected on the user story definition in Mingle:
    - Add additional tasks
* User Story: #841 View About VIP Page
  + Reason for rejection:
    - Incomplete
  + How this should be reflected on the user story definition in Mingle:
    - Add additional tasks

**Sprint 5 Review Meeting Notes**

**Date: 4/4/2016**

**Attendees: Tiago, Victoriano, Steven, Jorge, Andres, Miguel, Rodolfo**

**Start time: 2100**

**End time:2300**

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

* User Story: #840 View Website Header
* User Story: #841 View About VIP Page
* User Story: #906 View VIP Organization Page
* User Story: #853 View VIP Syllabus Information
* User Story: #894 View Class Days, Time, and Location
* User Story: #899 View Presentations & Publications
* User Story: #851 View Peer Evaluations Page
* User Story: #893 View Permit Request Form
* User Story: #895 View Apply Undergraduate Page
* User Story: #896 View VIP Apply Graduate Page
* User Story: #902 View Classroom Schedule Page

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

**Sprint 6 Review Meeting Notes**

**Date: 4/16/2016**

**Attendees: Tiago, Rodolfo, Andres, Victoriano, Jorge, Miguel, Steven**

**Start time:2100**

**End time:2300**

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

* User Story: #913 Redesign Components of the Website
* User Story: #672 Receive Project Proposal

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

* User Story: #745 Login
  + Reason for rejection:
    - Incomplete
  + How this should be reflected on the user story definition in Mingle:
    - Add additional tasks & fix the bugs
* User Story: #717 Register User
  + Reason for rejection:
    - Incomplete
  + How this should be reflected on the user story definition in Mingle:
    - Add additional tasks
* User Story #846 Apply for Existing Projects
  + Reason for rejection:
    - Incomplete
  + How this should be reflected on the user story definition in Mingle:
    - Add additional Tasks
* User Story #746 Manage Profile
  + Reason for rejection:
    - Incomplete
  + How this should be reflected on the user story definition in Mingle:
    - Add additional Tasks

**Sprint 7 Review Meeting Notes**

**Date: 4/15/2016**

**Attendees: Tiago, Rodolfo, Andres, Victoriano, Jorge, Miguel, Steven**

**Start time:2300**

**End time:2330**

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

* User Story: #693 Propose a new Project
* User Story: #717 Register User
* User Story: #745 Login
* User Story: #846 Apply for Existing Projects
* User Story: #746 Manage Profile
* User Story: #914 View ToDo List
* User Story: #848 View My VIP Projects Page
* User Story: #927 Change Forgotten Password

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.