Project Title:

**Mobile Judge 8.0**

Student Members:

**Tiago Moore**

**Rodolfo Viant**

**Jorge Perez**

**Miguel Conde**

**Andres Villa**

**Steven Rowe**

**Victoriano Vega**

Product Owners:

**Masoud Sadjadi**

Mentors:

**Frank Hernandez**

**Francisco Ortega**

Instructor:

**Masoud Sadjadi**

**Date: 2/14/2016**

**Attendees: Tiago,Victoriano,Andres,Steven,Jorge**

**Start time: 2100**

**End time: 2130**

Student1: Tiago Moore

* What was done since the last scrum meeting?
  1. Put all ready stories on git.
  2. Pushed the Export Judges story 522
* What is planned to be done until the next scrum meeting?
  1. Make the feature doc for 522
* What are the hurdles?
  1. N/A

Student2: Victoriano

* What was done since the last scrum meeting?
  1. Review feature document
* What is planned to be done until the next scrum meeting?
  1. Meet with Jorge and design schema for online misconduct project
* What are the hurdles?
  1. N/A

Student3: Steven

* What was done since the last scrum meeting?
  1. Integrated user story
  2. worked in accept grades user story
* What is planned to be done until the next scrum meeting?
  1. Pushing in mj-dev
* What are the hurdles?
  1. Not enough documentation for sencha

Student4: Jorge

* What was done since the last scrum meeting?
  1. modifying user story 524
* What is planned to be done until the next scrum meeting?
  1. finish documentation
  2. work with victoriano to do DB schema
* What are the hurdles?
  1. how to make sequence diagram, for a global view

Student5: Andres

* What was done since the last scrum meeting?
  1. Finish the search Filter
  2. updated the user guide and test cases for SF
* What is planned to be done until the next scrum meeting?
  1. Help Miguel update the documents for SF
* What are the hurdles?
  1. N/A

Student6: Miguel

* What was done since the last scrum meeting?
  1. modified user story 523
* What is planned to be done until the next scrum meeting?
  1. Fix documentation to show changed
* What are the hurdles?
  1. N/A

Student7: Rodolfo

* What was done since the last scrum meeting?
  1. Contacted Frank, code needs refactoring
* What is planned to be done until the next scrum meeting?
  1. Refactor code.
* What are the hurdles?
  1. N/A

----------------------------------------------------------------------------------------------------------------------------

**Date: 2/15/2016**

**Attendees: Tiago,Victoriano,Andres,Steven,Jorge,Rodolfo,Miguel**

**Start time: 2100**

**End time: 2130**

Student1: Tiago Moore

* What was done since the last scrum meeting?
  1. Integration, 522 Feature Doc, Prepare for sprint review
* What is planned to be done until the next scrum meeting?
  1. Login story
  2. Testing of other features
* What are the hurdles?
  1. N/A

Student2: Victoriano

* What was done since the last scrum meeting?
  1. Online misconduct , discussed new database and design pattern to be used
  2. Implemented docker for online misconduct
* What is planned to be done until the next scrum meeting?
  1. Fix the bug on #548 that doesn't filtered lists.
  2. Add test case that tests for filtered student's export grades
* What are the hurdles?
  1. N/A

Student3: Steven

* What was done since the last scrum meeting?
  1. Helped with Accept Grades user story
* What is planned to be done until the next scrum meeting?
  1. switch over to work on user story Manage Student
  2. work on implementation and diagrams for Manage Student
* What are the hurdles?
  1. N/A

Student4: Jorge

* What was done since the last scrum meeting?
  1. Writing some of the Dockerfiles
* What is planned to be done until the next scrum meeting?
  1. Finish Manage List Size Documentation
* What are the hurdles?
  1. N/A

Student5: Andres

* What was done since the last scrum meeting?
  1. Completed Search Filter
* What is planned to be done until the next scrum meeting?
  1. Run through possible test cases
* What are the hurdles?
  1. N/A

Student6: Miguel

* What was done since the last scrum meeting?
  1. Search Filter user story
* What is planned to be done until the next scrum meeting?
  1. Testing/ Login Story
* What are the hurdles?
  1. N/A

Student7: Rodolfo

* What was done since the last scrum meeting?
  1. Accept/Reject Grades user story
* What is planned to be done until the next scrum meeting?
  1. Accept/Reject Grades user story
* What are the hurdles?
  1. N/A

----------------------------------------------------------------------------------------------------------------------------

**Date: 2/16/2016**

**Attendees: Tiago,Victoriano,Andres,Steven,Jorge,Rodolfo,Miguel**

**Start time: 2100**

**End time: 2130**

Student1: Tiago Moore

* What was done since the last scrum meeting?
  1. Followed Frank’s instructions into the part that adds json to the user model on a save
* What is planned to be done until the next scrum meeting?
  1. Needs testing
* What are the hurdles?
  1. Can’t login because of redis CLI issue.

Student2: Victoriano

* What was done since the last scrum meeting?
  1. Fix export grades bug found testing
* What is planned to be done until the next scrum meeting?
  1. continue testing everything
* What are the hurdles?
  1. N/A

Student3: Steven

* What was done since the last scrum meeting?
  1. trying to look over the code
  2. fixing the back end
* What is planned to be done until the next scrum meeting?
  1. fixing the back end and trying to communicate with Frank
* What are the hurdles?
  1. back-end not working well

Student4: Jorge

* What was done since the last scrum meeting?
  1. working on docs
* What is planned to be done until the next scrum meeting?
  1. work on Manage judge/student user story
* What are the hurdles?
  1. N/A

Student5: Andres

* What was done since the last scrum meeting?
  1. Debugging Search Filter
* What is planned to be done until the next scrum meeting?
  1. Continue Test Cases
  2. Push to MJ-DEV
* What are the hurdles?
  1. N/A

Student6: Miguel

* What was done since the last scrum meeting?
  1. Fixed non-critical bug on search filter
* What is planned to be done
  1. N/A

Student6: Rodolfo

* What was done since the last scrum meeting?
  1. Worked on User Story
* What is planned to be done
  1. Continue working on User Story
* What are the hurdles?
  1. N/A

----------------------------------------------------------------------------------------------------------------------------

**Date: 2/18/2016**

**Attendees: Tiago,Victoriano,Andres,Steven,Jorge,Rodolfo,Miguel**

**Start time: 2100**

**End time: 2130**

Student1: Tiago Moore

* What was done since the last scrum meeting?
  1. Oauthd refactoring/ implementation
* What is planned to be done until the next scrum meeting?
  1. Oauthd implementation
* What are the hurdles?
  1. Running an instance of Oauthd on mj-dev server

Student2: Victoriano

* What was done since the last scrum meeting?
  1. working on the bug found on export grades
* What is planned to be done until the next scrum meeting?
  1. fix the bug completely and start the testing.
* What are the hurdles?
  1. N/A

Student3: Steven

* What was done since the last scrum meeting?
  1. Worked on implementation to understand code and flow for diagrams
* What is planned to be done until the next scrum meeting?
  1. work on class/sequence diagram
* What are the hurdles?
  1. have a bug with updating information, waiting for frank to respond.

Student4: Jorge

* What was done since the last scrum meeting?
  1. Manage List Documentation Quick Fix
  2. Work with Steven on Manage Judge & Manage Students
* What is planned to be done until the next scrum meeting?
  1. Work on docs with Steven
  2. Fix github repo
* What are the hurdles?
  1. N/A

Student5: Andres

* What was done since the last scrum meeting?
  1. Removed any extraneous logs
  2. came up with solutions for linking oauthd accounts
* What is planned to be done until the next scrum meeting?
  1. Discuss changes to database for linking of accounts
* What are the hurdles?
  1. N/A

Student6: Miguel

* What was done since the last scrum meeting?
  1. Fixing issues with github
  2. working with tiago on login
* What is planned to be done until the next scrum meeting?
  1. try to get oauthd up and running on local system
* What are the hurdles?
  1. Oauthd

Student7: Rodolfo

* What was done since the last scrum meeting?
  1. Worked on Refactoring
* What is planned to be done until the next scrum meeting?
  1. Continue Implementation
* What are the hurdles?
  1. N/A

----------------------------------------------------------------------------------------------------------------------------

**Date: 2/21/2016**

**Attendees: Tiago,Victoriano,Andres,Steven,Jorge,Rodolfo,Miguel**

**Start time: 2100**

**End time: 2130**

Student1: Tiago Moore

* What was done since the last scrum meeting?
  1. Linking account authentication implementation
* What is planned to be done until the next scrum meeting?
  1. Complete implementing link account functionality
* What are the hurdles?
  1. N/A

Student2: Victoriano

* What was done since the last scrum meeting?
  1. fixing bug on Export Grades
* What is planned to be done until the next scrum meeting?
  1. Testing user stories
* What are the hurdles?
  1. N/A

Student3: Steven

* What was done since the last scrum meeting?
  1. Worked on Implementation for manage student/judges, and diagrams
* What is planned to be done until the next scrum meeting?
  1. Work on feature document and diagrams, help other team members
* What are the hurdles?
  1. N/A

Student4: Jorge

* What was done since the last scrum meeting?
  1. I worked on github
* What is planned to be done until the next scrum meeting?
  1. Assist other group members
* What are the hurdles?
  1. N/A

Student5: Andres

* What was done since the last scrum meeting?
  1. Changed specs of search filter
  2. worked on github
  3. worked on linking accounts
* What is planned to be done until the next scrum meeting?
  1. Finish linking accounts
* What are the hurdles?
  1. N/A

Student6: Miguel

* What was done since the last scrum meeting?
  1. Helped Rodolfo with his story
  2. Helped Steven finish his story
  3. added changes to searchFilter
  4. linked mj-dev to redis
* What is planned to be done until the next scrum meeting?
  1. continue helping people finish their story
* What are the hurdles?
  1. N/A

Student7: Rodolfo

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

----------------------------------------------------------------------------------------------------------------------------

**Date: 2/22/2016**

**Attendees: Tiago,Victoriano,Andres,Steven,Jorge,Rodolfo,Miguel**

**Start time: 2100**

**End time: 2130**

Student1: Tiago Moore

* What was done since the last scrum meeting?
  1. Worked on linking the accounts alongside Andres
* What is planned to be done until the next scrum meeting?
  1. Unlinking of accounts
  2. Email testing on MJ-DEV
* What are the hurdles?
  1. N/A

Student2: Victoriano

* What was done since the last scrum meeting?
  1. Testing user stories 523, 543, 544, 520, 524, 548
  2. On samsung galaxy and ipad 524, 548
  3. Rest have not been tested on mobile devices
* What is planned to be done until the next scrum meeting?
  1. Continue testing the rest of story
  2. murmur professor when completely done
* What are the hurdles?
  1. N/A

Student3: Steven

* What was done since the last scrum meeting?
  1. Manage Judge and Manage Students user stories done
* What is planned to be done until the next scrum meeting?
  1. Finalize documents
* What are the hurdles?
  1. N/A

Student4: Jorge

* What was done since the last scrum meeting?
  1. Worked on PM2 server monitoring
  2. Worked on server setup and priming it up for integrations
* What is planned to be done until the next scrum meeting?
  1. Documentation for User Stories
* What are the hurdles?
  1. N/A

Student5: Andres

* What was done since the last scrum meeting?
  1. Completed Linking of Social Media Accounts
  2. Testing and updated diagrams
* What is planned to be done until the next scrum meeting?
  1. Unlinking of accounts
  2. Email testing on MJ-DEV
* What are the hurdles?
  1. N/A

Student6: Miguel

* What was done since the last scrum meeting?
  1. Fixed redis for oauth testing
  2. Added red text, disabled next
  3. helped Steven and rodolfo with SQL
* What is planned to be done until the next scrum meeting?
  1. Get with Jorge for Documentation
* What are the hurdles?
  1. N/A

Student7: Rodolfo

* What was done since the last scrum meeting?
  1. Worked on the User Story main page
* What is planned to be done until the next scrum meeting?
  1. Continue working on the user tory
* What are the hurdles?
  1. N/A

----------------------------------------------------------------------------------------------------------------------------

**Date: 2/23/2016**

**Attendees: Tiago,Victoriano,Andres,Steven,Jorge,Rodolfo,Miguel**

**Start time: 2100**

**End time: 2130**

Student1: Tiago Moore

* What was done since the last scrum meeting?
  1. Unlinking login implementation
* What is planned to be done until the next scrum meeting?
  1. Unlinking login implementation
* What are the hurdles?
  1. N/A

Student2: Victoriano

* What was done since the last scrum meeting?
  1. testing user stories, fixing search bug in user story 548
* What is planned to be done until the next scrum meeting?
  1. continue testing
* What are the hurdles?
  1. N/A

Student3: Steven

* What was done since the last scrum meeting?
  1. implemented PO’s last minute adjustment with Judges password/name
* What is planned to be done until the next scrum meeting?
  1. work on documents to reflect latest changes
* What are the hurdles?
  1. N/A

Student4: Jorge

* What was done since the last scrum meeting?
  1. Began working on Documents
* What is planned to be done until the next scrum meeting?
  1. Feasibility study for PM2 Sencha integration
  2. Work more on documents
* What are the hurdles?
  1. N/A

Student5: Andres

* What was done since the last scrum meeting?
  1. Documentation was updated
* What is planned to be done until the next scrum meeting?
  1. Work on implementation of the unlinking of accounts
* What are the hurdles?
  1. N/A

Student6: Miguel

* What was done since the last scrum meeting?
  1. wrote bug report on US# 523
  2. helped Rodolfo on his user story
* What is planned to be done until the next scrum meeting?
  1. Look into Online Misconduct dev environment
* What are the hurdles?
  1. N/A

Student7: Rodolfo

* What was done since the last scrum meeting?
  1. Worked on User Story DB
* What is planned to be done until the next scrum meeting?
  1. Finish the DB modifications
* What are the hurdles?
  1. N/A

----------------------------------------------------------------------------------------------------------------------------

**Date: 2/25/2016**

**Attendees: Tiago,Victoriano,Andres,Steven,Jorge,Rodolfo,Miguel**

**Start time: 2100**

**End time: 2130**

Student1: Tiago Moore

* What was done since the last scrum meeting?
  1. Unlink login visual planning/ design/ documentation
* What is planned to be done until the next scrum meeting?
  1. Unlink Login implementation
* What are the hurdles?
  1. N/A

Student2: Victoriano

* What was done since the last scrum meeting?
  1. working on search bug in 548 user story
* What is planned to be done until the next scrum meeting?
  1. continue testing
* What are the hurdles?
  1. N/A

Student3: Steven

* What was done since the last scrum meeting?
  1. did work on password and had improvements 70 to 80% done
* What is planned to be done until the next scrum meeting?
  1. continue working on the code
* What are the hurdles?
  1. N/A

Student4: Jorge

* What was done since the last scrum meeting?
  1. working PM2 monitoring
  2. trying to get it back up
* What is planned to be done until the next scrum meeting?
  1. FIgure out what is wrong with PM2.
* What are the hurdles?
  1. N/A

Student5: Andres

* What was done since the last scrum meeting?
  1. Worked on User Story
* What is planned to be done until the next scrum meeting?
  1. Test User Story
* What are the hurdles?
  1. N/A

Student6: Miguel

* What was done since the last scrum meeting?
  1. worked on bugs for the search filter
* What is planned to be done until the next scrum meeting?
  1. Help others with his story
* What are the hurdles?
  1. N/A

Student7: Rodolfo

* What was done since the last scrum meeting?
  1. Did not do anything for 2 days
  2. Created pop windows
* What is planned to be done until the next scrum meeting?
  1. Working on putting columns on the grid
  2. Work with Teammates

----------------------------------------------------------------------------------------------------------------------------

**Date: 2/28/2016**

**Attendees: Tiago,Victoriano,Andres,Steven,Jorge,Rodolfo,Miguel**

**Start time: 2100**

**End time: 2130**

Student1: Tiago Moore

* What was done since the last scrum meeting?
  1. Working on UnLink Accounts visual
* What is planned to be done until the next scrum meeting?
  1. Move checkbox under icon.
  2. Research how to move check checkbox into icon
* What are the hurdles?
  1. N/A

Student2: Victoriano

* What was done since the last scrum meeting?
  1. Changed Json to Converter function to fix the filter problem
  2. Export judges and students both fixed #522,#548
* What is planned to be done until the next scrum meeting?
  1. Continue testing everything for tomorrow
* What are the hurdles?
  1. N/A

Student3: Steven

* What was done since the last scrum meeting?
  1. finished user stories and documents
* What is planned to be done until the next scrum meeting?
  1. look over user stories for online misconduct
* What are the hurdles?
  1. waiting for someone to accept my pull request on github

Student4: Jorge

* What was done since the last scrum meeting?
  1. Told team I was going to work on non-SP related matters. No work completed on SP.
* What is planned to be done until the next scrum meeting?
  1. Help with Accept Grades user story
* What are the hurdles?
  1. N/A

Student5: Andres

* What was done since the last scrum meeting?
  1. Working on UnLink Accounts visual
* What is planned to be done until the next scrum meeting?
  1. Move checkbox under icon.
  2. Research how to move check checkbox into icon
* What are the hurdles?
  1. N/A

Student6: Miguel

* What was done since the last scrum meeting?
  1. Submitted bug report story
  2. Told team he was going to work on non SP matters
* What is planned to be done until the next scrum meeting?
  1. Continue work on not SP matters
  2. look into online misconduct dev env
* What are the hurdles?
  1. N/A

Student7: Rodolfo

* What was done since the last scrum meeting?
  1. Finished Most of his view ( needs Approval from PO)
* What is planned to be done until the next scrum meeting?
  1. request acceptance from PO
  2. finish back end
* What are the hurdles?
  1. Saving data on to database