Project Title:

**VIP 2.0**

Student Members:

**Tiago Moore**

**Rodolfo Viant**

**Jorge Perez**

**Miguel Conde**

**Andres Villa**

**Steven Rowe**

**Victoriano Vega**

Product Owners:

**Masoud Sadjadi**

Mentors:

**Francisco Ortega**

Instructor:

**Masoud Sadjadi**

**Date: 04/04/2016**

**Attendees: Tiago, Steven, Victoriano, Jorge, Andres, Miguel, Rodolfo**

**Start time: 2100**

**End time: 2130**

Student1: Tiago Moore

* What was done since the last scrum meeting?
  1. Registration Page
* What is planned to be done until the next scrum meeting?
  1. Verification Functions
* What are the hurdles?
  1. N/A

Student2: Victoriano

* What was done since the last scrum meeting?
  1. Created the pull request for Mobile Judge
* What is planned to be done until the next scrum meeting?
  1. Working on VIP dev because I got problems with the config.js file
* What are the hurdles?
  1. VIP configuration

Student3: Steven

* What was done since the last scrum meeting?
  1. Worked on finishing up profile page
* What is planned to be done until the next scrum meeting?
  1. Finish up feature document to reflect any changes
* What are the hurdles?
  1. n/a

Student4: Jorge

* What was done since the last scrum meeting?
  1. Worked on getting Static Pages linked and header reformation
* What is planned to be done until the next scrum meeting?
  1. DB Migration
  2. Access Matrix Update
* What are the hurdles?
  1. N/A

Student5: Andres

* What was done since the last scrum meeting?
  1. Worked on project proposal form
* What is planned to be done until the next scrum meeting?
  1. Continue working on project proposal form
* What are the hurdles?
  1. n/a

Student6: Miguel

* What was done since the last scrum meeting?
  1. Worked on documentation (catching up)
* What is planned to be done until the next scrum meeting?
  1. Catch up on documentation
  2. Work on apply to project
* What are the hurdles?
  1. N/A

Student7: Rodolfo

* What was done since the last scrum meeting?
  1. Started working on the documentation
* What is planned to be done until the next scrum meeting?
  1. Finish documentation and polish user story.
* What are the hurdles?
  1. N/A

----------------------------------------------------------------------------------------------------------------------------

**Date: 04/05/2016**

**Attendees: Tiago, Steven, Victoriano, Jorge, Andres, Miguel, Rodolfo**

**Start time: 2100**

**End time: 2130**

Student1: Tiago Moore

* What was done since the last scrum meeting?
  1. Strong password verification function
* What is planned to be done until the next scrum meeting?
  1. Required field verification function
* What are the hurdles?
  1. n/a

Student2: Victoriano

* What was done since the last scrum meeting?
  1. Working on VIP environment configuration. Installing everything again
* What is planned to be done until the next scrum meeting?
  1. Finish documentation based on Mohses feedback
* What are the hurdles?
  1. n/a

Student3: Steven

* What was done since the last scrum meeting?
  1. Worked on profile page
* What is planned to be done until the next scrum meeting?
  1. Work on redesigning website
* What are the hurdles?
  1. n/a

Student4: Jorge

* What was done since the last scrum meeting?
  1. Worked on Access Matrix
  2. Added user stories and moved over relevant stories over to Sprint 6
* What is planned to be done until the next scrum meeting?
  1. Finish Access Matrix
  2. Pick up another user story (Possibly ToDo list or Database migration).
* What are the hurdles?
  1. N/A

Student5: Andres

* What was done since the last scrum meeting?
  1. Worked on statechart diagram
  2. Worked on project proposal
* What is planned to be done until the next scrum meeting?
  1. Continue working on project proposal
* What are the hurdles?

Student6: Miguel

* What was done since the last scrum meeting?
  1. Caught up to documentation
  2. Worked on backend for apply to project
* What is planned to be done until the next scrum meeting?
  1. Make for the same as register form (with added fields)
  2. Continue work on backend for apply to project
* What are the hurdles?
  1. N/A

Student7: Rodolfo

* What was done since the last scrum meeting?
  1. Worked on completing the user story.
  2. Worked on completing the documentation.
* What is planned to be done until the next scrum meeting?
  1. Finish the user story and documentation.
* What are the hurdles?
  1. Nothing.

----------------------------------------------------------------------------------------------------------------------------

**Date: 04/07/2016**

**Attendees: Tiago, Steven, Victoriano, Jorge, Andres, Miguel, Rodolfo**

**Start time: 2100**

**End time: 2130**

Student1: Tiago Moore

* What was done since the last scrum meeting?
  1. Registration form integration onto vip-dev. Unit tests & Integration Tests
* What is planned to be done until the next scrum meeting?
  1. Login and TOdo list
* What are the hurdles?
  1. Need to get login done asap.

Student2: Victoriano

* What was done since the last scrum meeting?
  1. Got the VIP environment running again.
* What is planned to be done until the next scrum meeting?
  1. Pick the TODO list user story
* What are the hurdles?
  1. n/a

Student3: Steven

* What was done since the last scrum meeting?
  1. Working with group figure out database/help others
* What is planned to be done until the next scrum meeting?
  1. Work on to do
* What are the hurdles?
  1. n/a

Student4: Jorge

* What was done since the last scrum meeting?
  1. Met with PO to work on Access Matrix
* What is planned to be done until the next scrum meeting?
  1. Continue working on Access Matrix
  2. Work on Login with Tiago
* What are the hurdles?
  1. N/A

Student5: Andres

* What was done since the last scrum meeting?
  1. Work on editing an existing project
* What is planned to be done until the next scrum meeting?
  1. Add html editor for project description
* What are the hurdles?

Student6: Miguel

* What was done since the last scrum meeting?
  1. Continue work on apply to projects.
* What is planned to be done until the next scrum meeting?
  1. Help Tiago with basic login
* What are the hurdles?

Student7: Rodolfo

* What was done since the last scrum meeting?
  1. Worked on completing the user story.
  2. Worked on completing the documentation.
* What is planned to be done until the next scrum meeting?
  1. Finish the user story and documentation.
* What are the hurdles?
  1. Nothing.

----------------------------------------------------------------------------------------------------------------------------

**Date: 04/08/2016**

**Attendees: Tiago, Steven, Victoriano, Jorge, Andres, Miguel, Rodolfo**

**Start time: 2100**

**End time: 2130**

Student1: Tiago Moore

* What was done since the last scrum meeting?
  1. Verification Functions
* What is planned to be done until the next scrum meeting?
  1. Integration
* What are the hurdles?
  1. N/A

Student2: Victoriano

* What was done since the last scrum meeting?
  1. Work on nodemailer implementation
* What is planned to be done until the next scrum meeting?
  1. Work on merging mobile judge
* What are the hurdles?
  1. Npm

Student3: Steven

* What was done since the last scrum meeting?
  1. Worked on todo user story
* What is planned to be done until the next scrum meeting?
  1. Continue work on todo user story
* What are the hurdles?
  1. n/a

Student4: Jorge

* What was done since the last scrum meeting?
  1. Worked on Access Matrix
  2. Worked on Login User Story
* What is planned to be done until the next scrum meeting?
  1. Continue adding in the Detail provided by PO for Access matrix
  2. Continue working on Login User Story
* What are the hurdles?
  1. N/A

Student5: Andres

* What was done since the last scrum meeting?
  1. HTML editor added
* What is planned to be done until the next scrum meeting?
  1. Continue work on proposals
* What are the hurdles?
  1. N/A

Student6: Miguel

* What was done since the last scrum meeting?
  1. Helped finish google auth implementation
  2. Conitnue work on apply to project
* What is planned to be done until the next scrum meeting?
  1. Continue work on apply to project
* What are the hurdles?
  1. N/A

Student7: Rodolfo

* What was done since the last scrum meeting?
  1. Helped tiago with user story
* What is planned to be done until the next scrum meeting?
  1. Continue working on the Tiago’s user story.
* What are the hurdles?
  1. N/A

----------------------------------------------------------------------------------------------------------------------------

**Date: 04/10/2016**

**Attendees: Tiago, Steven, Victoriano, Jorge, Andres, Miguel, Rodolfo**

**Start time: 2100**

**End time: 2130**

Student1: Tiago Moore

* What was done since the last scrum meeting?
  1. Worked on Registration
* What is planned to be done until the next scrum meeting?
  1. Working on Login/ToDo Notification
* What are the hurdles?
  1. Blocked on Login

Student2: Victoriano

* What was done since the last scrum meeting?
  1. Looking at notifications user story
  2. Fixed mobile judge bug
* What is planned to be done until the next scrum meeting?
  1. Get Mobile Judge back up and running and add the bug fixes
* What are the hurdles?
  1. n/a

Student3: Steven

* What was done since the last scrum meeting?
  1. Worked on todo user story
* What is planned to be done until the next scrum meeting?
  1. Connect todo with backend
* What are the hurdles?
  1. Waiting for PO approval for design

Student4: Jorge

* What was done since the last scrum meeting?
  1. Work on matrix access
* What is planned to be done until the next scrum meeting?
  1. Continue working matrix access
  2. Continue working on Login user story
* What are the hurdles?
  1. n/a

Student5: Andres

* What was done since the last scrum meeting?
  1. Working on having a user authenticate
  2. Drop down for disciplines
  3. Put HTML Editor
* What is planned to be done until the next scrum meeting?
  1. Keep working on User Authentication
  2. Keep working on Drop Down Disciplines
* What are the hurdles?
  1. N/A

Student6: Miguel

* What was done since the last scrum meeting?
  1. Working on Apply Projects Page
  2. Worked on the Google Auth
* What is planned to be done until the next scrum meeting?
  1. Continue working on Apply Projects
  2. Fix the Google Auth Bug
* What are the hurdles?
  1. N/A

Student7: Rodolfo

* What was done since the last scrum meeting?
  1. Helped Andres worked on Project Proposal
* What is planned to be done until the next scrum meeting?
  1. Continue working on user story
* What are the hurdles?
  1. N/A

----------------------------------------------------------------------------------------------------------------------------

**Date: 04/11/2016**

**Attendees: Tiago, Steven, Victoriano, Jorge, Andres, Miguel, Rodolfo**

**Start time: 2100**

**End time: 2130**

Student1: Tiago Moore

* What was done since the last scrum meeting?
  1. Tweak to registration backend PI bug on panther ID
* What is planned to be done until the next scrum meeting?
  1. User Profile Page
* What are the hurdles?

Student2: Victoriano

* What was done since the last scrum meeting?
  1. Helped Jorge merging the code in mj-dev
* What is planned to be done until the next scrum meeting?
  1. Working on user story 672
* What are the hurdles?
  1. n/a

Student3: Steven

* What was done since the last scrum meeting?
  1. Planning out todo user story based on feedback
* What is planned to be done until the next scrum meeting?
  1. Implement todo user story
* What are the hurdles?
  1. n/a

Student4: Jorge

* What was done since the last scrum meeting?
  1. Worked on Access Matrix
  2. Began working on Login user story
* What is planned to be done until the next scrum meeting?
  1. Work on login user story
* What are the hurdles?
  1. N/A

Student5: Andres

* What was done since the last scrum meeting?
  1. Working on cleaning up interface for project proposal
* What is planned to be done until the next scrum meeting?
  1. Work on project proposal visuals
* What are the hurdles?

Student6: Miguel

* What was done since the last scrum meeting?
  1. Attached hooks to pull data from database,
  2. Helped jorge on login
* What is planned to be done until the next scrum meeting?
  1. Pull logined student information and populate fields with it
* What are the hurdles?
  1. Login needs to be completed
  2. Profile needs to be completed

Student7: Rodolfo

* What was done since the last scrum meeting?
  1. Worked on user story
* What is planned to be done until the next scrum meeting?
  1. Continue working on user Story
* What are the hurdles?
  1. N/A

----------------------------------------------------------------------------------------------------------------------------

**Date: 04/12/2016**

**Attendees: Tiago, Steven, Victoriano, Jorge, Andres, Miguel, Rodolfo**

**Start time: 2100**

**End time: 2130**

Student1: Tiago Moore

* What was done since the last scrum meeting?
  1. Worked on Profile and Registration
* What is planned to be done until the next scrum meeting?
* What are the hurdles?
  1. Blocked on Todo and Login user stories

Student2: Victoriano

* What was done since the last scrum meeting?
  1. Mobile Judge bug fix integration
  2. Nodemailer Notifications
* What is planned to be done until the next scrum meeting?
  1. Continue working on nodemailer notification
* What are the hurdles?
  1. n/a

Student3: Steven

* What was done since the last scrum meeting?
  1. Worked on ToDo
* What is planned to be done until the next scrum meeting?
  1. Move todo list to the other side (next to user profile)
  2. Work on controller logic
* What are the hurdles?

Student4: Jorge

* What was done since the last scrum meeting?
  1. Worked on Login User Story
* What is planned to be done until the next scrum meeting?
  1. User sessions
  2. Password Validation Function
  3. Access Matrix Dynamic Research
* What are the hurdles?
  1. N/A

Student5: Andres

* What was done since the last scrum meeting?
  1. Worked on Project Proposal Page
* What is planned to be done until the next scrum meeting?
  1. Try to fix the underscore bug
  2. Focus on Mobile Judge Email bug
* What are the hurdles?

Student6: Miguel

* What was done since the last scrum meeting?
  1. Demo’d to PO
* What is planned to be done until the next scrum meeting?
  1. Update Documents
  2. Help with Login User Story (Sessions)
* What are the hurdles?

Student7: Rodolfo

* What was done since the last scrum meeting?
  1. Teams User Story
* What is planned to be done until the next scrum meeting?
  1. Work on getting only one semester viewed at a time.
* What are the hurdles?
  1. N/A

----------------------------------------------------------------------------------------------------------------------------

**Date: 04/14/2016**

**Attendees: Tiago, Steven, Victoriano, Jorge, Andres, Miguel, Rodolfo**

**Start time: 2100**

**End time: 2130**

Student1: Tiago Moore

* What was done since the last scrum meeting?
  1. User Login form
* What is planned to be done until the next scrum meeting?
  1. Login validation
* What are the hurdles?

Student2: Victoriano

* What was done since the last scrum meeting?
  1. Finished nodemailer implementation
* What is planned to be done until the next scrum meeting?
  1. Working on documentation
* What are the hurdles?
  1. n/a

Student3: Steven

* What was done since the last scrum meeting?
  1. Change todo to its own page, look like github
* What is planned to be done until the next scrum meeting?
  1. Continue working on front end
  2. Talk with team about how to store todos in database
* What are the hurdles?
  1. n/a

Student4: Jorge

* What was done since the last scrum meeting?
  1. Access Matrix Dynamic Research
* What is planned to be done until the next scrum meeting?
  1. Work on Login User Story
* What are the hurdles?
  1. N/A

Student5: Andres

* What was done since the last scrum meeting?
  1. Began investigating issues in mj-dev
* What is planned to be done until the next scrum meeting?
  1. Continue working on finding the bug in mj-dev emails
* What are the hurdles?

Student6: Miguel

* What was done since the last scrum meeting?
  1. Began investigating issues in mj-dev
* What is planned to be done until the next scrum meeting?
  1. Continue working on finding the bug in mj-dev emails
* What are the hurdles?

Student7: Rodolfo

* What was done since the last scrum meeting?
  1. Fixed errors and added new functionality
* What is planned to be done until the next scrum meeting?
  1. Keep on fixing the functionality.
* What are the hurdles?
  1. N/A

----------------------------------------------------------------------------------------------------------------------------

**Date: 04/15/2016**

**Attendees: Tiago, Steven, Victoriano, Jorge, Andres, Miguel, Rodolfo**

**Start time: 2100**

**End time: 2130**

Student1: Tiago Moore

* What was done since the last scrum meeting?
  1. Login Validation
* What is planned to be done until the next scrum meeting?
  1. Login Tests
* What are the hurdles?

Student2: Victoriano

* What was done since the last scrum meeting?
  1. Finished documentation
* What is planned to be done until the next scrum meeting?
  1. Working on class and sequence diagrams
  2. Working on test cases
* What are the hurdles?
  1. n/a

Student3: Steven

* What was done since the last scrum meeting?
  1. Reimplemented todo list
  2. Feature document
* What is planned to be done until the next scrum meeting?
  1. Continue working on todo
  2. Get with team about database
* What are the hurdles?

Student4: Jorge

* What was done since the last scrum meeting?
  1. Worked on Getting Sessions for Login User Story
* What is planned to be done until the next scrum meeting?
  1. Work on getting Sessions reading to front end
* What are the hurdles?
  1. N/A

Student5: Andres

* What was done since the last scrum meeting?
  1. Review possible solution for mj-dev email bug that was found by Miguel
* What is planned to be done until the next scrum meeting?
  1. Continue work on mj-dev
* What are the hurdles?

Student6: Miguel

* What was done since the last scrum meeting?
  1. Review possible solution for mj-dev email bug
* What is planned to be done until the next scrum meeting?
  1. Continue work on mj-dev
* What are the hurdles?

Student7: Rodolfo

* What was done since the last scrum meeting?
  1. Continued working on the user story
* What is planned to be done until the next scrum meeting?
  1. Finish working on the User Story
* What are the hurdles?
  1. N/A

----------------------------------------------------------------------------------------------------------------------------

**Date: 04/17/2016**

**Attendees: Steven, Victoriano, Andres, Miguel, Rodolfo**

**Start time: 2100**

**End time: 2130**

Student1: Tiago Moore

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Student2: Victoriano

* What was done since the last scrum meeting?
  1. Finished documentation
* What is planned to be done until the next scrum meeting?
  1. Working on class and sequence diagrams
  2. Working on test cases
* What are the hurdles?
  1. n/a

Student3: Steven

* What was done since the last scrum meeting?
  1. Finished front end of todo
* What is planned to be done until the next scrum meeting?
  1. Complete back end
  2. Finalize feature document to reflect latest changes
* What are the hurdles?
  1. n/a

Student4: Jorge

* What was done since the last scrum meeting?
  1. Finished helping Tiago and Rodolfo with Sessions
* What is planned to be done until the next scrum meeting?
  1. Work on Documentation and Presentation
* What are the hurdles?
  1. N/A

Student5: Andres

* What was done since the last scrum meeting?
  1. Review possible solution for mj-dev email bug that was found by Miguel
* What is planned to be done until the next scrum meeting?
  1. Continue work on mj-dev
* What are the hurdles?

Student6: Miguel

* What was done since the last scrum meeting?
  1. Review possible solution for mj-dev email bug
* What is planned to be done until the next scrum meeting?
  1. Continue work on mj-dev
* What are the hurdles?

Student7: Rodolfo

* What was done since the last scrum meeting?
  1. Finished working on the user story
* What is planned to be done until the next scrum meeting?
  1. Start working on the documentation
* What are the hurdles?
  1. N/A